DevOS POC Architecture & Implementation Plan

Version 1.0 • Vertical Slice around the Software Change Workflow

Purpose: Define the minimum practical architecture and implementation plan required to prove DevOS through one complete Software Change Workflow. The POC deliberately favours a modular monolith, explicit contracts, durable workflow execution and replaceable AI/tool adapters over premature distributed infrastructure.

# Document Control

| Item | Value |
| --- | --- |
| Product | DevOS |
| Document | POC Architecture & Implementation Plan |
| Version | 1.0 |
| Target | 10–150 person SaaS engineering teams |
| Reference workflow | Software Change Workflow v1.0 |
| Architecture strategy | Modular monolith + durable workers + adapters |

# 1. Executive Decision

Build the DevOS POC as a modular monolith with a durable asynchronous job/workflow layer. Do not begin with microservices, Kafka, a distributed agent mesh or a sophisticated policy platform.

The POC must prove one thing: DevOS can take a real software change from work item through analysis, requirements, design, planning, human approval, development, validation and review while maintaining traceability and bounded authority.

PostgreSQL for durable state.

Object storage for large artifacts/log bundles.

Queue/worker mechanism for asynchronous execution.

REST API for control-plane operations.

Web application for the primary UX.

Provider adapters for LLM, Git, issue tracking and CI.

Declarative workflow definitions.

Immutable artifact/version records.

Central policy/approval enforcement.

Event/outbox mechanism for reliable domain events.

# 2. POC Success Definition

The POC is successful when a configured project can execute a complete software change using a real repository and real engineering artifacts, with human approval gates and complete execution traceability.

| Dimension | Success condition |
| --- | --- |
| Workflow | End-to-end run completes |
| AI | Agents produce useful outputs through a replaceable adapter |
| Engineering | Development agent produces a real branch/PR or controlled code change |
| Validation | Automated tests/build results are captured |
| Human control | Planning and release gates are enforced |
| Security | Agent cannot bypass configured authority |
| Traceability | Every material artifact/action links to run/task/actor |
| Recovery | At least retry, failure and rework paths work |
| UX | User can understand and control the run |

# 3. POC Architecture Principles

Modular before distributed.

Durable before fast.

Explicit contracts before clever orchestration.

Policy outside AI models.

Artifacts are first-class objects.

Workflow state is durable.

Agents are adapters/capabilities, not the system of record.

External systems are accessed through controlled adapters.

Every external mutation is auditable.

Build only what the reference workflow exercises.

# 4. Conceptual Architecture

DevOS Web UI

│

REST / API

│

┌────────────┴────────────┐

│      DevOS Core        │

│                         │

│ Work | Workflow | Agent │

│ Artifact | Policy       │

│ Approval | Knowledge    │

│ Integration | Audit     │

└────────────┬────────────┘

│

Durable Job / Queue

│

┌─────────┴─────────┐

│     Workers       │

└─────────┬─────────┘

│

┌──────────────────────┼──────────────────────┐

▼                      ▼                      ▼

LLM Adapter           Git Adapter          CI/Test Adapter

│                      │                      │

Model API             Repository             Pipelines

# 5. Logical Modules

| Module | POC responsibility |
| --- | --- |
| Identity & Access | Users, projects, roles, session integration |
| Work Management | Work items and project context |
| Workflow | Definitions, versions, runs, tasks, transitions |
| Agent Runtime | Agent definitions, executions, prompts/context contracts |
| Knowledge | Sources, retrieval and context manifests |
| Tool Gateway | Controlled capability invocation |
| Artifact | Artifact types, versions, provenance |
| Approval | Human gates and decisions |
| Policy | Authority/risk checks |
| Integration | Provider connections/adapters |
| Eventing | Domain events/outbox |
| Audit | Material action history |
| Notification | Approval/failure/completion notifications |
| Observability | Run metrics and operational status |

# 6. Recommended Deployment Topology

| Component | POC deployment |
| --- | --- |
| Web/API | One application process/container |
| Worker | One or more worker processes |
| Database | Managed PostgreSQL |
| Object storage | S3-compatible object store |
| Queue | Managed queue or PostgreSQL-backed job queue |
| LLM | External model provider through adapter |
| Git | One provider initially |
| Issue tracker | One provider initially |
| CI | One provider or local runner initially |
| Monitoring | Application logs + metrics + tracing |

The modules should have clean internal boundaries so they can later be extracted into services without redesigning domain contracts.

# 7. Technology Selection Guidance

| Concern | POC choice |
| --- | --- |
| Backend | TypeScript/Node.js service |
| Frontend | React + TypeScript |
| Database | PostgreSQL |
| ORM/query | Prisma/Drizzle or equivalent |
| API | REST + OpenAPI |
| Workflow persistence | PostgreSQL |
| Queue | Redis/BullMQ, SQS, or equivalent durable queue |
| Object storage | S3-compatible |
| LLM abstraction | Internal provider adapter |
| Git | Provider API + Git execution where required |
| Authentication | OIDC-compatible identity provider |
| Containers | Docker |
| Deployment | Single cloud environment initially |

The exact framework can follow the engineering team's existing standards. The architectural constraints matter more than the specific library.

# 8. Core Data Model

| Entity | Key fields |
| --- | --- |
| Organisation | id, name |
| User | id, identity_ref, status |
| Project | id, organisation_id, name |
| Membership | user_id, project_id, role |
| WorkItem | id, project_id, external_key, title, description, status |
| WorkflowDefinition | id, project_id, name, status |
| WorkflowVersion | id, workflow_id, version, definition, hash |
| WorkflowRun | id, workflow_version_id, work_item_id, status, started_at |
| WorkflowTask | id, run_id, node_id, status, attempts |
| AgentDefinition | id, role, version, config, status |
| AgentExecution | id, task_id, agent_id, status, input_ref, output_ref |
| ToolDefinition | id, capability, status, policy |
| ToolInvocation | id, task_id, tool_id, target, status |
| Artifact | id, project_id, type, current_version_id |
| ArtifactVersion | id, artifact_id, content_ref, metadata, hash |
| Approval | id, run_id/task_id, approver, status, scope |
| Policy | id, project_id, type, definition |
| Integration | id, project_id, provider, credential_ref, status |
| ContextManifest | id, execution_id, sources, classification |
| Event | id, type, aggregate_id, payload, created_at |
| AuditRecord | id, actor, action, resource, result, timestamp |

# 9. Artifact Storage

Small metadata belongs in PostgreSQL; large artifact content should be stored in object storage.

| Stored in DB | Stored in object storage |
| --- | --- |
| Artifact metadata | PRD document |
| Version/hash | Technical design |
| Provenance | Implementation plan |
| Status/review state | Test reports |
| Relationships | Large logs/bundles |

# 10. Workflow Definition Model

Persist workflow definitions as versioned structured data. The definition should contain nodes, edges, inputs, outputs, policies, retry rules and approval gates.

Node ID is stable within a version.

Edges explicitly define transitions.

Task type determines runtime semantics.

Agent/tool references point to published definitions.

Policies are references/configuration, not prompt text.

Published definition is immutable.

Every run stores the exact version identifier.

# 11. Workflow Runtime

Create workflow run.

Resolve immutable workflow version.

Create initial task.

Persist task state before dispatch.

Dispatch asynchronous job.

Worker executes task.

Persist result/artifact/event.

Evaluate transition.

Create next task(s).

Repeat until terminal state.

Close run with final evidence.

State transitions must be durable and idempotent.

# 12. Agent Runtime

| Layer | Responsibility |
| --- | --- |
| Agent Definition | Role, version, model/provider configuration |
| Execution Context | Task objective + authorised context |
| Prompt Builder | Construct controlled model input |
| Provider Adapter | Call model |
| Output Validator | Validate structured result |
| Artifact Writer | Persist outputs |
| Policy Check | Authorise requested tools/actions |
| Execution Record | Persist evidence/metadata |

The agent runtime must not expose raw platform credentials to the model.

# 13. Agent Contract

| Input | Output |
| --- | --- |
| Objective | Structured result |
| Context manifest | Artifact references |
| Allowed capabilities | Requested actions |
| Constraints | Validation status |
| Expected output schema | Confidence/uncertainty where applicable |
| Policy context | Evidence references |

# 14. Tool Gateway

All material external actions should pass through a common tool gateway.

Authenticate caller.

Resolve tenant/project.

Resolve agent execution authority.

Validate capability.

Validate target resource.

Evaluate policy/risk.

Check approval if required.

Resolve credential.

Invoke provider adapter.

Record invocation.

Return sanitised result.

# 15. Initial Tool Adapters

| Adapter | POC capabilities |
| --- | --- |
| Issue Tracker | Read work item; update status |
| Git | Read repository; create branch; commit; create PR |
| Repository | Search/read files |
| Build/Test | Run build/tests |
| CI | Trigger/read pipeline where practical |
| Knowledge | Search approved sources |
| Notification | Send approval/failure notifications |

# 16. Knowledge Architecture

The POC should avoid building a large enterprise knowledge platform. It needs only enough capability to provide relevant, permission-aware context to the reference workflow.

Project instructions

Architecture documents

Existing engineering standards

Relevant repository files

Prior approved artifacts

Work item content

Retrieval results are recorded in a ContextManifest associated with each material agent execution.

# 17. Approval Architecture

| Component | Responsibility |
| --- | --- |
| Approval Policy | Determine when approval is required |
| Approval Request | Create immutable decision scope |
| Approval UI | Show evidence and target |
| Decision | Approve/reject/defer |
| Workflow Engine | Resume/stop based on decision |
| Audit | Record identity and decision |

# 18. Security Architecture for POC

OIDC-compatible human authentication.

Project-scoped RBAC.

Agent execution identity.

Tool capability allowlists.

Environment restrictions.

Secret references through environment/secret manager.

Server-side policy checks.

Approval gates for consequential actions.

Audit records for external mutations.

Tenant/project filters on all data access.

# 19. Eventing Architecture

Use an outbox table in PostgreSQL for reliable domain events. A worker publishes events to the selected queue/event mechanism.

| Event | Purpose |
| --- | --- |
| WorkflowRunStarted | Monitoring |
| TaskStarted | Execution tracking |
| AgentExecutionCompleted | Workflow transition |
| ArtifactPublished | Dependency transition |
| ApprovalRequested | Notification/UI |
| ApprovalGranted | Resume |
| ToolInvocationCompleted | Evidence |
| ValidationFailed | Rework |
| WorkflowCompleted | Closure/metrics |

# 20. API Surface

| API area | Core endpoints |
| --- | --- |
| Projects | GET projects; GET project |
| Work items | GET/POST work items |
| Workflows | GET/POST definitions; publish |
| Runs | POST start; GET run; pause/resume/cancel |
| Tasks | GET task; retry where authorised |
| Agents | GET agents; GET execution |
| Artifacts | GET artifact/version |
| Approvals | GET pending; POST decision |
| Integrations | GET/connect/test |
| Knowledge | GET sources/search |
| Audit | GET authorised records |

# 21. UI POC Screens

| Priority | Screen |
| --- | --- |
| P0 | Project/Home |
| P0 | Work item |
| P0 | Workflow run |
| P0 | Task detail |
| P0 | Artifact viewer |
| P0 | Approval centre |
| P0 | Basic workflow definition |
| P0 | Integration status |
| P1 | Agent execution |
| P1 | Knowledge/context |
| P1 | Administration |

# 22. POC User Journey

Create/select project.

Connect repository and issue tracker.

Create/select work item.

Start Software Change Workflow.

Watch discovery.

Review generated PRD.

Review technical design.

Review implementation plan.

Approve planning gate.

Watch development agent.

Inspect branch/PR.

Review test results.

Inspect review findings.

Approve release if required.

Observe release.

Inspect final evidence.

# 23. Implementation Strategy

Build in vertical slices. Each increment should produce a runnable end-to-end capability rather than completing isolated infrastructure layers.

| Slice | Outcome |
| --- | --- |
| Slice 1 | Platform shell + work item + workflow state |
| Slice 2 | Agent + artifact generation |
| Slice 3 | Planning approval |
| Slice 4 | Repository/development |
| Slice 5 | Validation/rework |
| Slice 6 | Release/readiness |
| Slice 7 | Hardening/observability |

# 24. Phase 0 — Foundation

Repository and CI/CD

Application skeleton

Database migrations

Authentication

Project/role model

Logging

Configuration/secrets

Health checks

Basic UI shell

Exit: authenticated user can create/select a project and the application is deployable.

# 25. Phase 1 — Workflow Skeleton

Workflow definition schema

Workflow versioning

Run/task state model

Durable job dispatch

Basic workflow UI

Start/pause/resume/cancel

Audit events

Exit: a dummy Software Change Workflow can run from start to completion without AI or external tools.

# 26. Phase 2 — Artifacts + Knowledge

Artifact model/versioning

Object storage

Artifact viewer

Basic project knowledge sources

Context manifest

Artifact provenance

Exit: workflow can create and display PRD/design/plan artifacts with lineage.

# 27. Phase 3 — Agent Runtime

Agent definitions

LLM provider adapter

Prompt/context builder

Structured output validation

Agent execution records

Agent UI

Failure/retry

Exit: requirements/design/planning agents can generate validated artifacts.

# 28. Phase 4 — Planning Gate

Approval policy

Approval request

Approval UI

Decision persistence

Workflow resume

Approval audit

Exit: development cannot begin until the configured planning approval is granted.

# 29. Phase 5 — Development Integration

Git adapter

Repository reader

Branch creation

Development agent

Commit support

PR creation

Tool gateway/policy enforcement

Exit: approved implementation plan produces a controlled repository change/PR.

# 30. Phase 6 — Validation + Rework

Build/test adapter

Test evidence artifacts

Validation node

Review agent

Review findings

Rework transition

Retry/attempt tracking

Exit: failed validation can return to development with traceability and eventually proceed when corrected.

# 31. Phase 7 — Release Readiness

Release readiness checks

Release evidence

Release approval

Controlled deployment adapter

Post-release validation

Closure

Exit: complete Software Change Workflow runs from work item to release evidence.

# 32. Phase 8 — Hardening

Tenant isolation tests

Security tests

Prompt injection tests

Tool permission tests

Idempotency tests

Failure/recovery tests

Load testing

Audit completeness

Operational dashboards

Exit: POC is suitable for controlled pilot use.

# 33. Suggested Work Breakdown

| Workstream | Tasks |
| --- | --- |
| Platform | App shell, auth, config, DB, logging, deployment |
| Workflow | Definition, versioning, runtime, queue, transitions |
| Agents | Definitions, provider adapter, execution, validation |
| Artifacts | Metadata, versions, storage, viewer, provenance |
| Knowledge | Sources, retrieval, context manifests |
| Tools | Gateway, Git, issue tracker, test/CI |
| Security | RBAC, policy, secrets, approvals, audit |
| UI | Home, work item, run, task, artifact, approvals |
| Observability | Events, metrics, logs, tracing |
| Testing | Unit, integration, security, E2E |

# 34. Team Composition

A small POC team is sufficient.

| Role | Suggested focus |
| --- | --- |
| Tech Lead/Architect | Architecture, contracts, security |
| Backend Engineer | Workflow/platform/runtime |
| Full-stack Engineer | UI/API/workflow experience |
| AI/Agent Engineer | Agent runtime/provider/context |
| DevOps/Platform | Deployment, CI, observability |
| QA Engineer | E2E, security and workflow testing |
| Product Owner | Workflow behaviour, acceptance, prioritisation |

Several roles can be combined for a small team.

# 35. POC Delivery Order

Foundation

Workflow skeleton

Artifacts

Agent runtime

Planning approval

Git/development

Validation

Review/rework

Release readiness

Hardening

Do not build the visual workflow designer before the fixed reference workflow works. The designer should initially be a later authoring layer over a proven workflow model.

# 36. What NOT to Build in the POC

Microservice fleet

Kafka/event-streaming platform

Full enterprise policy-as-code product

Agent marketplace

Complex multi-agent negotiation framework

Advanced autonomous production deployment

Full cost-management platform

Advanced engineering analytics

General-purpose workflow marketplace

Natural-language workflow generation

Every possible integration

# 37. POC Non-Goals

Replace Jira/Git/CI.

Build a general-purpose BPM product.

Create a foundation model.

Guarantee autonomous software delivery.

Automate production without governance.

Support every engineering stack.

# 38. Quality Gates

| Gate | Required evidence |
| --- | --- |
| Foundation | Deployable/authenticated system |
| Workflow | Durable run and state transitions |
| AI | Validated structured agent output |
| Planning | Approval blocks development |
| Development | Real controlled repository change |
| Validation | Test evidence captured |
| Review | Review/rework path works |
| Release | Controlled release evidence |
| Security | No authority bypass |
| Pilot | Complete E2E scenario passes |

# 39. Risk Register

| Risk | Mitigation |
| --- | --- |
| AI output quality | Structured schemas + validation + human gates |
| Agent privilege escalation | External policy enforcement |
| Prompt injection | Context isolation + tool validation |
| Provider failure | Adapter + retries + fallback/error handling |
| Workflow state corruption | Durable transactions + idempotency |
| External side effects | Tool gateway + approvals |
| Scope creep | Single reference workflow |
| Over-engineering | Modular monolith |
| Poor UX | Workflow-run-first UI + E2E testing |
| Security leakage | Secret broker/redaction + tenant tests |

# 40. Key Engineering Contracts

| Contract | Must define |
| --- | --- |
| Workflow contract | Nodes, transitions, states |
| Agent contract | Inputs, outputs, capabilities |
| Tool contract | Capability, target, policy, result |
| Artifact contract | Type, schema, version, provenance |
| Approval contract | Scope, evidence, decision |
| Event contract | Envelope, type, version |
| Context contract | Sources, permissions, provenance |

# 41. Testing Architecture

| Test layer | Scope |
| --- | --- |
| Unit | Domain logic/policies |
| Contract | Agent/tool/artifact schemas |
| Integration | DB/queue/provider adapters |
| Workflow | State transitions |
| Security | Authority/tenant/secret controls |
| UI | Critical journeys |
| End-to-end | Complete software change |
| Failure | Retry/recovery/rework |

# 42. Example E2E Test

Scenario: Implement a small feature that adds a new field and API response.

Create work item.

Start workflow.

Discovery retrieves repository context.

PRD generated and validated.

Technical design generated.

Implementation plan generated.

Human approves.

Developer agent creates feature branch.

Code change is committed.

PR created.

Build/tests run.

Review agent evaluates change.

If failed, rework occurs.

Review passes.

Release readiness completes.

Human release approval occurs.

Release executes in non-production or controlled production.

Final evidence is stored.

# 43. Observability Requirements

| Signal | Required |
| --- | --- |
| Run status | Yes |
| Task status | Yes |
| Agent execution duration | Yes |
| Tool invocation | Yes |
| Artifact generation | Yes |
| Approval wait time | Yes |
| Retry count | Yes |
| Failure reason | Yes |
| Provider latency | Yes |
| Correlation IDs | Yes |

# 44. Initial Operational Metrics

Workflow completion rate

Workflow cycle time

Stage duration

Agent success/failure rate

Tool success/failure rate

Rework rate

Approval wait time

Average run cost

Human intervention rate

External action failure rate

Cost and advanced engineering metrics are initially observational; a full cost-control subsystem is deferred.

# 45. Data Retention

POC retention should be configurable and should distinguish operational state, artifacts, logs and audit records. Do not retain sensitive model context indefinitely by default.

| Data | Initial approach |
| --- | --- |
| Workflow state | Retain for pilot history |
| Artifacts | Retain by project policy |
| Audit | Longer retention |
| Logs | Shorter operational retention |
| Raw prompts/context | Minimise and restrict |
| Tool outputs | Retain as evidence where appropriate |

# 46. Deployment Environments

| Environment | Purpose |
| --- | --- |
| Local | Developer work |
| Development | POC development |
| Staging | E2E validation |
| Pilot | Controlled real-user testing |
| Production | Only after POC gates pass |

The first POC should avoid making production mutation a prerequisite for proving the platform.

# 47. Implementation Backlog — Epic Level

| Epic | Outcome |
| --- | --- |
| E1 Platform Foundation | Deployable DevOS shell |
| E2 Identity & Projects | Secure project context |
| E3 Workflow Runtime | Durable workflow execution |
| E4 Workflow Definition | Reference workflow executable |
| E5 Artifact System | Versioned engineering outputs |
| E6 Knowledge Context | Relevant permissioned context |
| E7 Agent Runtime | Requirements/design/planning agents |
| E8 Approval System | Planning/release gates |
| E9 Tool Gateway | Controlled external actions |
| E10 Git Development | Code change/PR |
| E11 Validation | Build/test/review |
| E12 Release | Controlled release |
| E13 Observability | Operational visibility |
| E14 Security Hardening | POC security confidence |

# 48. Definition of POC Done

Complete reference workflow executes.

Workflow definition is versioned.

Agents are versioned and replaceable.

Artifacts have provenance.

Human approvals are enforced.

Git changes are controlled.

Tests and review are captured.

Rework works.

Security policies cannot be bypassed by agents.

Run can be inspected end-to-end.

Failures are visible and recoverable where safe.

POC can be deployed repeatedly from source control.

# 49. Architecture Evolution After POC

| POC | Future evolution |
| --- | --- |
| Modular monolith | Selective service extraction |
| PostgreSQL events/outbox | Dedicated event platform if volume requires |
| Single queue | Distributed workflow infrastructure if required |
| Basic policy module | Policy-as-code service |
| Basic knowledge | Enterprise knowledge graph/indexing |
| Fixed workflow | Visual workflow designer |
| Limited integrations | Integration marketplace/framework |
| Basic metrics | Governance/cost/engineering intelligence |

# 50. Recommended Build Sequence

The most important implementation principle is to build the workflow from the user's point of view, while strengthening the platform underneath each slice.

1. User + Project

↓

2. Work Item

↓

3. Workflow Run

↓

4. Artifact

↓

5. Agent

↓

6. Approval

↓

7. Git / Development

↓

8. Test / Review

↓

9. Release

↓

10. Observability + Hardening

# 51. Final Recommendation

The POC should be treated as a vertical slice of the future DevOS platform, not as a throwaway prototype. However, it should intentionally avoid enterprise-scale infrastructure until real usage demonstrates the need.

The first milestone is not 'build an agent platform'. It is 'prove that DevOS can safely orchestrate a complete software change'. Once that works, additional workflows can be added using the same workflow, agent, tool, knowledge, artifact, event and security primitives.

The recommended next specification is the detailed DevOS POC Product Backlog and Sprint Plan, followed by the concrete API/data contracts needed to start implementation.