DevOS POC — Sprint 1 Implementation Tasks

Version 1.0 • Developer-Ready Sprint Specification

Objective: Establish the DevOS technical foundation and deliver the first end-to-end vertical slice: authenticated user → project → work item → workflow run → simple task → artifact → completed run. Sprint 1 is deliberately focused on proving the platform control loop before adding real autonomous agents and external mutations.

# 1. Sprint Goal

Build the minimum durable DevOS control plane required to execute a simple workflow from a work item to a persisted engineering artifact.

| Dimension | Sprint 1 target |
| --- | --- |
| Workflow | Start → execute → complete |
| AI | No real autonomous agent required; use a deterministic stub task |
| External tools | No consequential external mutation |
| Human approval | Framework only; full gate follows later |
| Database | Core identity/project/work/workflow/artifact state |
| API | Authenticated project/work item/run endpoints |
| UI | Basic project, work item and run views |
| Operations | Local development + CI + migrations |
| Proof | Complete vertical slice survives application/worker restart |

# 2. Sprint Scope

Monorepo bootstrap

TypeScript/tooling baseline

API application

Worker application

Web application

Configuration

PostgreSQL foundation

Database migrations

Identity abstraction + development authentication

Organisation/project/membership

Work items

Workflow definitions and versions

Workflow run/task skeleton

Durable queue/worker skeleton

Artifact metadata + object storage/local storage abstraction

Basic event/outbox

Audit record

Basic end-to-end vertical slice

CI quality gates

# 3. Explicitly Out of Scope

Real LLM agent execution

Git write operations

Pull request creation

Production deployment

Advanced workflow designer

Vector database

Cost management

Governance dashboard

Agent marketplace

Multi-provider enterprise integrations

Advanced realtime streaming

Microservice extraction

# 4. Sprint Architecture

Web → REST API → Application Services → Domain
                         │
              PostgreSQL + Outbox
                         │
                    Queue/Worker
                         │
              Deterministic Task Stub
                         │
                    Artifact Store

The architecture must already contain the seams required to replace the deterministic task with a real agent in a later sprint.

# 5. Sprint Backlog Summary

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-001 | Bootstrap monorepo | P0 | 0.5d |
| DEVOS-002 | Configure TypeScript/tooling | P0 | 0.5d |
| DEVOS-003 | Create shared contracts | P0 | 0.5d |
| DEVOS-004 | Create configuration package | P0 | 0.5d |
| DEVOS-005 | Create API application | P0 | 0.5d |
| DEVOS-006 | Create worker application | P0 | 0.5d |
| DEVOS-007 | Create web application | P0 | 0.5d |
| DEVOS-008 | Create PostgreSQL foundation | P0 | 1d |
| DEVOS-009 | Create database migrations | P0 | 1d |
| DEVOS-010 | Implement identity abstraction | P0 | 1d |
| DEVOS-011 | Implement projects/memberships | P0 | 1d |
| DEVOS-012 | Implement work items | P0 | 1d |
| DEVOS-013 | Implement workflow definitions | P0 | 1d |
| DEVOS-014 | Implement workflow runs/tasks | P0 | 1.5d |
| DEVOS-015 | Implement queue/worker dispatch | P0 | 1d |
| DEVOS-016 | Implement deterministic task | P0 | 0.5d |
| DEVOS-017 | Implement artifacts | P0 | 1d |
| DEVOS-018 | Implement events/outbox | P0 | 1d |
| DEVOS-019 | Implement audit | P1 | 0.5d |
| DEVOS-020 | Build basic run UI | P1 | 1d |
| DEVOS-021 | Create vertical-slice E2E test | P0 | 1d |
| DEVOS-022 | Create CI pipeline | P0 | 0.5d |
| DEVOS-023 | Create local developer environment | P0 | 0.5d |
| DEVOS-024 | Sprint hardening/demo | P0 | 1d |

# 6. DEVOS-001 — Bootstrap Monorepo

Create the repository using the approved DevOS monorepo structure.

Create apps/api, apps/web and apps/worker.

Create packages/domain, application, contracts, database, workflow, events, artifacts and config.

Create tests, infrastructure and docs directories.

Configure workspace package manager.

Add root scripts.

Add README and CONTRIBUTING.

Acceptance criteria: clean checkout can install dependencies and workspace packages resolve correctly.

# 7. DEVOS-002 — Configure TypeScript & Tooling

Enable strict TypeScript.

Configure shared tsconfig.

Configure linting.

Configure formatting.

Configure unit test runner.

Configure build scripts.

Configure package-level type checking.

Acceptance criteria: typecheck, lint and unit test commands run successfully from repository root.

# 8. DEVOS-003 — Shared Contracts

Create common ID/status types.

Create API error envelope.

Create work item contract.

Create workflow/run/task contracts.

Create artifact contract.

Create event envelope.

Create schemas for request validation.

Acceptance criteria: API and application layers consume shared contracts rather than duplicating DTO definitions.

# 9. DEVOS-004 — Configuration Package

Define environment configuration schema.

Validate configuration at startup.

Provide database, queue, object storage and auth settings.

Create .env.example.

Ensure secrets are not logged.

Acceptance criteria: application fails fast when mandatory configuration is missing.

# 10. DEVOS-005 — API Application

Bootstrap REST server.

Implement correlation ID.

Implement global error handler.

Implement health endpoint.

Wire dependency composition.

Add /api/v1 base routing.

Acceptance criteria: API starts, health endpoint succeeds and malformed requests return standard error responses.

# 11. DEVOS-006 — Worker Application

Bootstrap worker process.

Connect to queue.

Create handler registry.

Add graceful shutdown.

Add worker health/readiness behaviour.

Wire application services.

Acceptance criteria: worker starts independently and can consume a test job.

# 12. DEVOS-007 — Web Application

Bootstrap React application.

Create application shell/navigation.

Create API client.

Create authentication/session placeholder.

Create project/work-item/run routes.

Acceptance criteria: web app starts and can call the API in development.

# 13. DEVOS-008 — PostgreSQL Foundation

Create local PostgreSQL environment.

Create database client package.

Create connection pooling.

Create repository base utilities.

Add health check.

Acceptance criteria: API connects to PostgreSQL and reports database health.

# 14. DEVOS-009 — Database Migrations

Implement Sprint 1 subset of the approved database specification.

| Table | Sprint 1 |
| --- | --- |
| organisations | Yes |
| users | Yes |
| projects | Yes |
| memberships | Yes |
| work_items | Yes |
| workflow_definitions | Yes |
| workflow_versions | Yes |
| workflow_runs | Yes |
| workflow_tasks | Yes |
| artifacts | Yes |
| artifact_versions | Yes |
| events | Yes |
| outbox_events | Yes |
| audit_records | Yes |

Agent, knowledge, tool, policy and approval tables are introduced in later slices unless needed by implementation seams.

# 15. DEVOS-010 — Identity Abstraction

Define authenticated principal.

Create identity provider interface.

Implement development/local identity provider.

Map principal to user.

Create authentication middleware.

Acceptance criteria: API can identify the current user and reject unauthenticated protected endpoints.

# 16. DEVOS-011 — Projects & Memberships

| Endpoint | Behaviour |
| --- | --- |
| GET /projects | List authorised projects |
| POST /projects | Create project |
| GET /projects/{id} | Get project |
| GET /projects/{id}/members | List members |
| POST /projects/{id}/members | Add member |

Enforce organisation/project scope.

Require appropriate role for mutations.

Create seeded development project.

# 17. DEVOS-012 — Work Items

| Endpoint | Behaviour |
| --- | --- |
| GET /projects/{id}/work-items | List |
| POST /projects/{id}/work-items | Create |
| GET /work-items/{id} | Get |
| PATCH /work-items/{id} | Update |

Require title.

Support description.

Persist source and metadata.

Associate item with project.

Enforce project authorisation.

# 18. DEVOS-013 — Workflow Definitions

Create workflow definition entity.

Create workflow version entity.

Store JSON workflow definition.

Validate schema.

Support draft and published states.

Prevent mutation of published version.

Seed a minimal Software Change workflow containing: intake → artifact task → end.

# 19. DEVOS-014 — Workflow Runs & Tasks

| Capability | Requirement |
| --- | --- |
| Start run | Create run + initial task |
| Get run | Return current state |
| List tasks | Return task history |
| Complete task | Persist result + next state |
| Failure | Persist error |
| Restart safety | No duplicate completion |

The run must reference an immutable workflow version.

# 20. DEVOS-015 — Queue & Worker Dispatch

Introduce durable queue abstraction.

Implement local queue for POC.

Dispatch workflow tasks.

Claim tasks safely.

Record attempt.

Handle retryable failure.

Support graceful worker shutdown.

The queue implementation may be replaced later; application code must depend on a queue port.

# 21. DEVOS-016 — Deterministic Task Stub

Implement a fake task that represents a future agent execution.

Input:
  workItem + workflow context

Output:
  artifact type = DISCOVERY_REPORT
  content = deterministic JSON/Markdown
  status = SUCCEEDED

Must run through normal workflow task machinery.

Must publish an artifact.

Must return structured output.

Must not call an LLM.

Must be replaceable by AgentTaskHandler later.

# 22. DEVOS-017 — Artifact Service

Create artifact identity.

Create artifact version.

Calculate SHA-256 hash.

Implement local/object storage abstraction.

Persist content reference.

Persist provenance.

Expose artifact retrieval API.

Acceptance criteria: a workflow task can create an immutable artifact version that can be retrieved through the API.

# 23. DEVOS-018 — Events & Outbox

Create event envelope.

Create events table.

Create outbox table.

Write event/outbox in same transaction.

Create outbox worker/publisher.

Make publication idempotent.

At minimum emit WorkflowRunStarted, WorkflowTaskStarted, WorkflowTaskCompleted, ArtifactPublished and WorkflowRunCompleted.

# 24. DEVOS-019 — Audit

Record run start.

Record task execution.

Record artifact publication.

Record run completion.

Store actor and correlation ID.

Acceptance criteria: a completed vertical slice has an auditable history.

# 25. DEVOS-020 — Basic Run UI

Project selector.

Work item list.

Create work item.

Start workflow button.

Run status.

Task timeline.

Artifact list/viewer.

Error display.

The UI may poll the API. Realtime streaming is deferred.

# 26. DEVOS-021 — End-to-End Vertical Slice

Implement one automated test proving the entire Sprint 1 control loop.

Authenticate test user.

Create/select project.

Create work item.

Start Software Change workflow.

Verify run created.

Verify task dispatched.

Verify worker executes task.

Verify artifact created.

Verify task completed.

Verify run completed.

Verify audit/event evidence.

# 27. DEVOS-022 — CI Pipeline

Install dependencies.

Typecheck.

Lint.

Unit tests.

Build.

Contract tests.

Integration tests.

Container build where practical.

Acceptance criteria: pull request cannot merge if required checks fail.

# 28. DEVOS-023 — Local Developer Environment

Docker Compose or equivalent for PostgreSQL and queue/storage dependencies.

Single command to bootstrap.

Database migration command.

Seed command.

Run API/worker/web.

Smoke-test command.

pnpm dev
pnpm db:migrate
pnpm db:seed
pnpm test
pnpm test:e2e

# 29. DEVOS-024 — Sprint Hardening & Demo

Fix critical defects.

Test worker restart.

Test duplicate task delivery.

Test project isolation.

Test published workflow immutability.

Test artifact immutability.

Verify CI.

Prepare demo dataset.

Document known limitations.

# 30. Task Dependencies

| Task | Depends on |
| --- | --- |
| 001 | — |
| 002 | 001 |
| 003 | 001,002 |
| 004 | 001,002 |
| 005 | 001-004 |
| 006 | 001-004 |
| 007 | 001-004 |
| 008 | 001-002 |
| 009 | 008 |
| 010 | 003,005 |
| 011 | 008,009,010 |
| 012 | 008,009,010,011 |
| 013 | 003,008,009,011 |
| 014 | 013 |
| 015 | 006,014 |
| 016 | 014,015 |
| 017 | 008,009,014,016 |
| 018 | 008,009,014,015 |
| 019 | 018 |
| 020 | 005,011,012,014,017 |
| 021 | All core runtime tasks |
| 022 | 001-021 as applicable |
| 023 | 008,009 |
| 024 | 021-023 |

# 31. Suggested Execution Order

Bootstrap repository/tooling

Database + migrations

Contracts/config

API/worker/web shells

Identity

Projects

Work items

Workflow definition/version

Workflow run/task runtime

Queue

Deterministic task

Artifacts

Events/outbox

Audit

UI

E2E

CI

Hardening

# 32. Sprint Acceptance Criteria

A developer can clone the repository and start DevOS locally.

A user can authenticate.

A user can access an authorised project.

A user can create a work item.

A user can start the Software Change workflow.

The workflow creates durable run/task state.

A worker executes the task.

The task produces an artifact.

The artifact is immutable and retrievable.

The run completes.

Events and audit records exist.

Restarting the worker does not corrupt state.

Cross-project access is denied.

CI passes.

# 33. Technical Quality Gates

| Gate | Required evidence |
| --- | --- |
| Architecture | Dependency rules pass |
| Database | Migration + constraints |
| API | Contract tests |
| Security | Auth + project isolation |
| Runtime | Worker restart/retry test |
| Data | Artifact version/provenance |
| Events | Outbox test |
| UI | Basic workflow visibility |
| E2E | Vertical slice pass |

# 34. Developer Task Template

Every future DevOS task should use this structure:

| Section | Content |
| --- | --- |
| ID | Unique backlog identifier |
| Title | Action-oriented title |
| Objective | Why it exists |
| Scope | What changes |
| Out of scope | What does not |
| Dependencies | Required prior tasks |
| Implementation | Concrete instructions |
| Contracts | API/data/event impact |
| Tests | Required tests |
| Security | Security implications |
| Observability | Required telemetry |
| Acceptance criteria | Testable outcomes |
| Definition of done | Completion standard |

# 35. Sprint Risks

| Risk | Mitigation |
| --- | --- |
| Scope expands | Freeze vertical slice |
| Architecture overbuilt | No microservices/specialist stores |
| Worker reliability | Restart/idempotency tests |
| Auth delayed | Use development identity abstraction |
| UI consumes too much time | Minimal operational UI |
| Provider integration blocks progress | Deterministic stub |
| Database complexity | Implement only Sprint 1 subset |
| AI quality distracts | No real LLM in Sprint 1 |

# 36. Important Design Choice

Sprint 1 should NOT start by integrating an LLM. The first proof point is that DevOS can reliably orchestrate work. The deterministic task proves the same workflow engine, task queue, artifact, event, audit and UI paths that a real agent will later use.

This reduces the risk of confusing 'we successfully called an LLM' with 'we successfully built DevOS'.

# 37. Sprint 1 Demo Script

Log into DevOS.

Open the seeded project.

Create work item: 'Add customer status field'.

Start Software Change workflow.

Show run timeline.

Show task entering RUNNING.

Show worker completion.

Open generated Discovery Report.

Show artifact provenance.

Show events/audit.

Restart worker and demonstrate durable state.

Show completed workflow.

# 38. Definition of Done — Sprint 1

All P0 tasks complete.

No critical security defects.

No critical data-integrity defects.

E2E vertical slice passes.

CI is green.

Local setup documented.

Database migrations committed.

API contracts documented.

Known limitations recorded.

Demo successfully executed from clean environment.

# 39. What Sprint 2 Unlocks

Real Agent Framework

Knowledge/context retrieval

PRD generation

Technical design generation

Implementation planning

Planning approval gate

Workflow designer foundations

Agent output validation

Real artifact schemas

# 40. Strategic Outcome

At the end of Sprint 1, DevOS is not yet an autonomous software development platform. It is something more important: a working control-plane foundation capable of executing a durable workflow and recording what happened.

That foundation lets Sprint 2 introduce intelligence without rewriting the platform.