DevOS POC — Agent Framework & Planning Intelligence

Developer-Ready Sprint Implementation Specification • Version 1.0

Purpose: Provide the concrete implementation backlog for Agent Framework & Planning Intelligence. Each task is intended to be developer-ready and aligned to the DevOS POC architecture, contracts, database design, repository structure and Software Change Workflow.

# 1. Sprint Goal

Introduce the real Agent Framework and automate the discovery-to-planning path.

# 2. Sprint Outcome

DevOS can generate a discovery report, PRD, technical design and implementation plan using versioned agents.

# 3. Scope

Agent definitions/runtime

LLM adapter

Prompt/versioning

Structured outputs

Discovery

Requirements

Architecture

Planning

Agent evaluation

Planning-path E2E

# 4. Out of Scope / Deferred

Autonomous code changes

Production release

Complex retrieval/vector infrastructure

Marketplace

# 5. Task Backlog

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-025 | Implement agent definition model | P0 | 1d |
| DEVOS-026 | Implement agent runtime | P0 | 1.5d |
| DEVOS-027 | Implement LLM provider adapter | P0 | 1d |
| DEVOS-028 | Implement prompt/version management | P0 | 1d |
| DEVOS-029 | Implement agent output schemas | P0 | 1d |
| DEVOS-030 | Implement context manifest | P0 | 1d |
| DEVOS-031 | Implement discovery agent | P0 | 1d |
| DEVOS-032 | Implement requirements agent | P0 | 1.5d |
| DEVOS-033 | Implement technical design agent | P0 | 1.5d |
| DEVOS-034 | Implement planning agent | P0 | 1d |
| DEVOS-035 | Connect agents to workflow | P0 | 1d |
| DEVOS-036 | Add agent execution UI | P1 | 1d |
| DEVOS-037 | Agent evaluation fixtures | P0 | 1d |
| DEVOS-038 | Planning-path E2E | P0 | 1d |

# 6. Developer Task Specifications

## DEVOS-025 — Implement agent definition model

Versioned agent definitions and capabilities.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-026 — Implement agent runtime

Execution lifecycle, attempts and structured output.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-027 — Implement LLM provider adapter

Provider interface plus selected POC provider.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-028 — Implement prompt/version management

Versioned system/task prompts.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-029 — Implement agent output schemas

Structured validation and failure handling.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-030 — Implement context manifest

Record sources supplied to each agent.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-031 — Implement discovery agent

Generate factual discovery report.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-032 — Implement requirements agent

Generate validated PRD.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-033 — Implement technical design agent

Generate validated technical design.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-034 — Implement planning agent

Generate implementation plan.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-035 — Connect agents to workflow

Replace deterministic planning tasks with agent tasks.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-036 — Add agent execution UI

Prompt/version, context, status, output and errors.

Priority: P1 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-037 — Agent evaluation fixtures

Golden inputs/outputs and regression tests.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-038 — Planning-path E2E

Work item through PRD/design/plan.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

# 7. Dependencies

Depends on Sprint 1 runtime, contracts, artifacts and workflow execution.

# 8. Sprint-Level Definition of Done

Real agent runtime works

Agent outputs schema-validated

Prompts versioned

Discovery/PRD/design/plan generated

Evaluation fixtures exist

Planning path E2E passes

# 9. Suggested Sprint Cadence

Use a short planning session at sprint start, daily engineering coordination, continuous integration, a mid-sprint architecture check for cross-cutting changes, and a sprint demo using the real DevOS workflow. Do not allow documentation work to become a substitute for working software.

# 10. Sprint Demo

Demonstrate a real work item producing discovery, PRD, technical design and implementation plan.

# 11. Key Sprint Risks

Scope creep: protect the vertical slice and defer non-essential platform features.

Architecture drift: enforce package boundaries and contract tests.

Agent quality: require structured outputs, evidence and regression fixtures.

Security: never let model output become authority.

Provider lock-in: use adapters from the first implementation.

Reliability: test restart, duplicate delivery and idempotency before adding autonomy.

Over-engineering: prefer modular monolith patterns until scale proves extraction is necessary.

# 12. Exit Criteria

Sprint 2 is complete when its sprint-level Definition of Done is met, the demo can be performed in the target environment, and no critical defect or security issue remains open against the sprint goal.