DevOS POC — Knowledge, Context, Policy & Approval

Developer-Ready Sprint Implementation Specification • Version 1.0

Purpose: Provide the concrete implementation backlog for Knowledge, Context, Policy & Approval. Each task is intended to be developer-ready and aligned to the DevOS POC architecture, contracts, database design, repository structure and Software Change Workflow.

# 1. Sprint Goal

Give agents governed access to knowledge/context and introduce the first human approval gate.

# 2. Sprint Outcome

Planning is grounded in authorised context and cannot proceed to development until a human approves the planning package.

# 3. Scope

Knowledge sources

Repository/document retrieval

Context builder

Context provenance

Policy evaluator

Approvals

Planning approval gate

Uncertainty

Security tests

# 4. Out of Scope / Deferred

Production autonomy

Advanced policy DSL

Enterprise governance suite

# 5. Task Backlog

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-039 | Implement knowledge source model | P0 | 1d |
| DEVOS-040 | Implement repository/document retrieval | P0 | 1.5d |
| DEVOS-041 | Implement context builder | P0 | 1.5d |
| DEVOS-042 | Implement context provenance | P0 | 0.5d |
| DEVOS-043 | Implement policy model | P0 | 1d |
| DEVOS-044 | Implement policy evaluator | P0 | 1.5d |
| DEVOS-045 | Implement approval model | P0 | 1d |
| DEVOS-046 | Implement approval UI | P0 | 1d |
| DEVOS-047 | Add planning approval gate | P0 | 1d |
| DEVOS-048 | Add uncertainty handling | P1 | 0.5d |
| DEVOS-049 | Security/context tests | P0 | 1d |
| DEVOS-050 | Planning approval E2E | P0 | 1d |

# 6. Developer Task Specifications

## DEVOS-039 — Implement knowledge source model

Project-scoped knowledge sources.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-040 — Implement repository/document retrieval

Controlled retrieval from project sources.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-041 — Implement context builder

Source selection, filtering and size limits.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-042 — Implement context provenance

Hashes/references and manifests.

Priority: P0 | Estimate: 0.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-043 — Implement policy model

Rules, capabilities and decision model.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-044 — Implement policy evaluator

Deterministic authority evaluation.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-045 — Implement approval model

Requests, decisions and scope hashes.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-046 — Implement approval UI

Approval inbox and evidence view.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-047 — Add planning approval gate

Block development until approval.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-048 — Add uncertainty handling

Explicit unknowns and clarification states.

Priority: P1 | Estimate: 0.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-049 — Security/context tests

Cross-project and prompt-injection scenarios.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-050 — Planning approval E2E

Full planning path with human gate.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

# 7. Dependencies

Depends on Sprint 2 agent runtime and planning path.

# 8. Sprint-Level Definition of Done

Context is authorised

Source provenance recorded

Policy evaluation works

Approval is scope-bound

Planning approval blocks development

Security tests pass

# 9. Suggested Sprint Cadence

Use a short planning session at sprint start, daily engineering coordination, continuous integration, a mid-sprint architecture check for cross-cutting changes, and a sprint demo using the real DevOS workflow. Do not allow documentation work to become a substitute for working software.

# 10. Sprint Demo

Demonstrate context provenance and the planning approval gate blocking/allowing development.

# 11. Key Sprint Risks

Scope creep: protect the vertical slice and defer non-essential platform features.

Architecture drift: enforce package boundaries and contract tests.

Agent quality: require structured outputs, evidence and regression fixtures.

Security: never let model output become authority.

Provider lock-in: use adapters from the first implementation.

Reliability: test restart, duplicate delivery and idempotency before adding autonomy.

Over-engineering: prefer modular monolith patterns until scale proves extraction is necessary.

# 12. Exit Criteria

Sprint 3 is complete when its sprint-level Definition of Done is met, the demo can be performed in the target environment, and no critical defect or security issue remains open against the sprint goal.