DevOS POC — Build, Test, Review & Rework

Developer-Ready Sprint Implementation Specification • Version 1.0

Purpose: Provide the concrete implementation backlog for Build, Test, Review & Rework. Each task is intended to be developer-ready and aligned to the DevOS POC architecture, contracts, database design, repository structure and Software Change Workflow.

# 1. Sprint Goal

Add build, test, code review and bounded rework so DevOS can validate generated changes.

# 2. Sprint Outcome

The change can be built, tested and reviewed, with failures returning through a bounded rework loop.

# 3. Scope

Build/test adapters

Test evidence

Review agent

Review evidence

Rework transitions

Retry/rework limits

Release-readiness evaluator

Quality UI

E2E

# 4. Out of Scope / Deferred

Production deployment

Advanced autonomous remediation

# 5. Task Backlog

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-062 | Implement build adapter | P0 | 1d |
| DEVOS-063 | Implement test adapter | P0 | 1d |
| DEVOS-064 | Implement test evidence artifact | P0 | 0.5d |
| DEVOS-065 | Implement review agent | P0 | 1.5d |
| DEVOS-066 | Implement review evidence schema | P0 | 1d |
| DEVOS-067 | Implement rework transitions | P0 | 1d |
| DEVOS-068 | Implement retry/rework limits | P0 | 0.5d |
| DEVOS-069 | Implement release-readiness evaluator | P0 | 1d |
| DEVOS-070 | Build/test/review UI | P1 | 1d |
| DEVOS-071 | Build/test/review E2E | P0 | 1.5d |

# 6. Developer Task Specifications

## DEVOS-062 — Implement build adapter

Run and record builds.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-063 — Implement test adapter

Run and record automated tests.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-064 — Implement test evidence artifact

Structured test results and provenance.

Priority: P0 | Estimate: 0.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-065 — Implement review agent

Review diff against PRD/design/standards.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-066 — Implement review evidence schema

Findings, severity and decision.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-067 — Implement rework transitions

Review failure back to development.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-068 — Implement retry/rework limits

Bounded loops and escalation.

Priority: P0 | Estimate: 0.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-069 — Implement release-readiness evaluator

Deterministic evidence gate.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-070 — Build/test/review UI

Evidence and findings views.

Priority: P1 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-071 — Build/test/review E2E

Pass and fail/rework scenarios.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

# 7. Dependencies

Depends on Sprint 4 development/PR output.

# 8. Sprint-Level Definition of Done

Build/test evidence persists

Review agent works

Review can trigger rework

Rework is bounded

Release readiness is deterministic

Pass/fail E2E scenarios pass

# 9. Suggested Sprint Cadence

Use a short planning session at sprint start, daily engineering coordination, continuous integration, a mid-sprint architecture check for cross-cutting changes, and a sprint demo using the real DevOS workflow. Do not allow documentation work to become a substitute for working software.

# 10. Sprint Demo

Demonstrate build/test/review pass and review failure returning to development.

# 11. Key Sprint Risks

Scope creep: protect the vertical slice and defer non-essential platform features.

Architecture drift: enforce package boundaries and contract tests.

Agent quality: require structured outputs, evidence and regression fixtures.

Security: never let model output become authority.

Provider lock-in: use adapters from the first implementation.

Reliability: test restart, duplicate delivery and idempotency before adding autonomy.

Over-engineering: prefer modular monolith patterns until scale proves extraction is necessary.

# 12. Exit Criteria

Sprint 5 is complete when its sprint-level Definition of Done is met, the demo can be performed in the target environment, and no critical defect or security issue remains open against the sprint goal.