DevOS Software Change Workflow Specification

Version 1.0 • Reference End-to-End Engineering Workflow

Purpose: Define the first complete DevOS reference workflow for taking a software change from an initial work item through discovery, requirements, technical design, implementation planning, AI-assisted development, validation, review and release. This workflow is intended to exercise the DevOS platform components and provide the baseline against which the product is proven.

# Document Control

| Item | Value |
| --- | --- |
| Product | DevOS |
| Document | Software Change Workflow Specification |
| Version | 1.0 |
| Status | Reference Workflow |
| Purpose | End-to-end software change from work item to release |
| Primary users | Product Owner, BA, Architect, Developer, QA, Reviewer, Engineering Manager |

# 1. Executive Summary

The Software Change Workflow is the first reference workflow for DevOS. It demonstrates how the platform coordinates specialised agents, human decisions, knowledge, tools and engineering artifacts while preserving traceability and security.

The workflow is intentionally structured around the engineering lifecycle rather than around individual AI agents. Agents are replaceable execution capabilities within controlled workflow tasks.

The reference workflow should support both assisted and increasingly autonomous execution. Human gates are explicit and configurable; they are not hidden inside prompts.

# 2. Workflow Objective

Transform an approved software change request into a validated, reviewed and releasable change while producing a complete evidence chain:

Work Item → Requirements → Technical Design → Implementation Plan → Code Change → Test Evidence → Review Evidence → Release Evidence

Reduce discovery and planning cycle time.

Improve consistency of requirements and technical design.

Provide developers with implementation-ready plans.

Automate repetitive engineering work.

Maintain human control over consequential decisions.

Create traceability from business request to deployed change.

# 3. Scope

| In scope | Out of scope for v1 |
| --- | --- |
| Feature changes | Major enterprise portfolio planning |
| Bug fixes | Fully autonomous production deployment by default |
| Refactoring changes | Autonomous security policy changes |
| Documentation-linked changes | Complex incident response |
| Repository-based software projects | Non-software business processes |
| Automated test/review | Organisation-wide cost optimisation |

# 4. Preconditions

DevOS organisation and project exist.

Work item source is connected or work item is entered into DevOS.

Repository is registered.

Required knowledge sources are available.

Required agents are published.

Required tools/integrations are connected.

Project policies are configured.

Approval roles are configured.

Target environment policies exist.

# 5. Workflow Trigger

| Trigger | Description |
| --- | --- |
| Manual | User starts workflow for an eligible work item |
| Work item event | Configured issue/task event starts workflow |
| API | External system requests execution |
| Scheduled | Optional for eligible recurring change classes |

The initial POC should prioritise manual and work-item triggers.

# 6. Workflow Stages

| Stage | Primary output |
| --- | --- |
| 1. Intake & Triage | Validated change request |
| 2. Discovery & Analysis | Analysis findings |
| 3. Requirements | Approved PRD |
| 4. Technical Design | Technical Design |
| 5. Implementation Planning | Implementation Plan |
| 6. Human Planning Gate | Approved implementation package |
| 7. Development | Code changes / pull request |
| 8. Automated Validation | Test evidence |
| 9. Engineering Review | Review evidence |
| 10. Release Readiness | Release evidence |
| 11. Release | Deployment/change result |
| 12. Closure | Complete traceability |

# 7. High-Level Flow

Work Item

↓

Intake & Triage

↓

Discovery & Analysis

↓

Requirements → PRD

↓

Technical Design

↓

Implementation Plan

↓

──── HUMAN PLANNING APPROVAL ────

↓

Development Agent

↓

Code Change / Pull Request

↓

Automated Tests

↓

Engineering Review

├── Fail → Rework → Development

└── Pass

↓

Release Readiness

↓

──── RELEASE APPROVAL ────

↓

Release / Deployment

↓

Closure + Evidence

# 8. Workflow Inputs

| Input | Source |
| --- | --- |
| Work item | Jira/DevOS/manual |
| Project context | DevOS project |
| Repository | Integration registry |
| Architecture context | Knowledge sources/artifacts |
| Coding standards | Knowledge/configuration |
| Security policies | DevOS policies |
| Testing standards | Project configuration |
| Environment configuration | DevOS environment |
| Approval policy | Security/project policy |

# 9. Stage 1 — Intake & Triage

Purpose: determine whether the change is sufficiently defined and eligible for the Software Change Workflow.

| Task | Actor |
| --- | --- |
| Validate work item completeness | Triage Agent |
| Classify change | Triage Agent |
| Identify affected systems | Analysis Agent |
| Identify missing information | Analysis Agent |
| Determine workflow eligibility | Workflow policy |

If critical information is missing, the workflow should state: “I do not have enough information to determine this.” It should identify the missing information rather than inventing assumptions.

# 10. Triage Outputs

| Artifact/result | Description |
| --- | --- |
| Change Classification | Feature/bug/refactor/documentation/etc. |
| Initial Scope | Affected areas |
| Known Constraints | Business/technical constraints |
| Unknowns | Information gaps |
| Risk Classification | Initial R0–R4 |
| Workflow Recommendation | Proceed/request clarification |

# 11. Stage 2 — Discovery & Analysis

Purpose: establish sufficient system and business context before requirements are finalised.

| Task | Agent |
| --- | --- |
| Analyse work item | Business/Requirements Agent |
| Inspect repository structure | Repository Analysis Agent |
| Retrieve relevant knowledge | Context/Knowledge subsystem |
| Identify affected components | System Analysis Agent |
| Identify dependencies | System Analysis Agent |
| Identify constraints | Analysis Agent |
| Identify risks | Analysis Agent |

# 12. Discovery Evidence

Work item interpretation

Relevant repository components

Existing architecture references

Existing requirements/artifacts

Dependencies

Constraints

Unknowns and assumptions

Impact areas

Risks

# 13. Stage 3 — Requirements

Purpose: convert the validated change request and discovery findings into an implementation-ready Product Requirements Document.

| Task | Agent |
| --- | --- |
| Draft requirements | Requirements Agent |
| Validate acceptance criteria | Requirements Agent |
| Resolve ambiguity | Requirements Agent / Human |
| Check scope | Requirements Agent |
| Produce PRD | Requirements Agent |

# 14. PRD Minimum Contents

Problem statement

Business objective

Scope

Out of scope

Users/actors

Functional requirements

Non-functional requirements

Acceptance criteria

Dependencies

Constraints

Risks

Assumptions

Open questions

Traceability to work item

# 15. Requirements Quality Gate

| Check | Pass condition |
| --- | --- |
| Completeness | Required sections populated |
| Traceability | Requirements trace to request |
| Testability | Acceptance criteria are testable |
| Scope | No unexplained scope expansion |
| Ambiguity | Critical ambiguity resolved or surfaced |
| Consistency | No material contradictions |

If the requirements agent cannot establish a fact, it must not fabricate it. Unknowns must remain explicit.

# 16. Stage 4 — Technical Design

Purpose: determine how the approved requirements should be implemented within the existing system.

| Task | Agent |
| --- | --- |
| Map requirements to components | Architect Agent |
| Analyse current architecture | Architect Agent |
| Determine changes | Architect Agent |
| Design APIs/data changes | Architect Agent |
| Assess security | Security-aware Architect |
| Assess performance | Architect Agent |
| Define testing approach | QA/Architect Agent |
| Produce Technical Design | Architect Agent |

# 17. Technical Design Contents

Context

Current architecture

Proposed architecture

Components affected

Data model changes

API/interface changes

Integration changes

Security considerations

Performance considerations

Error handling

Testing strategy

Deployment considerations

Risks and trade-offs

Architectural decisions

# 18. Stage 5 — Implementation Planning

Purpose: translate the approved technical design into executable development work.

| Task | Agent |
| --- | --- |
| Break design into tasks | Planning Agent |
| Define dependencies | Planning Agent |
| Sequence implementation | Planning Agent |
| Define test tasks | Planning/QA Agent |
| Define review requirements | Planning Agent |
| Produce implementation plan | Planning Agent |

# 19. Implementation Plan Contents

Implementation objectives

Task list

Task dependencies

Suggested order

Files/components likely affected

API/data changes

Test tasks

Review tasks

Risk controls

Definition of done

Expected artifacts

Traceability to requirements/design

# 20. Stage 6 — Human Planning Gate

The first major human gate occurs after requirements, technical design and implementation planning.

| Reviewer | Evidence |
| --- | --- |
| Product Owner | PRD and scope |
| Engineering Lead/Architect | Technical design |
| Developer/Lead | Implementation plan |
| Optional Security | Risk/security controls |

| Decision | Outcome |
| --- | --- |
| Approve | Workflow proceeds |
| Reject | Return to specified stage with reason |
| Request changes | Create rework tasks |
| Cancel | Workflow ends |

# 21. Approval Requirements

Reviewer sees immutable artifact versions.

Reviewer sees assumptions and unknowns.

Reviewer sees affected components.

Reviewer sees risk and proposed controls.

Approval is tied to the exact planning package.

Approval cannot silently approve future changed versions.

# 22. Stage 7 — Development

Purpose: implement the approved plan using a controlled development agent.

| Task | Agent/tool |
| --- | --- |
| Prepare workspace | Development Agent |
| Create branch | Git Tool |
| Implement tasks | Development Agent |
| Run local/unit tests | Test Tool |
| Inspect changes | Development Agent |
| Create pull request | Git Tool |

# 23. Development Agent Authority

| Allowed by default | Requires separate policy |
| --- | --- |
| Read project repository | Production deployment |
| Create feature branch | Merge protected branch |
| Modify feature branch | Change CI/security policy |
| Run permitted tests | Modify production infrastructure |
| Create pull request | Destructive repository operations |

# 24. Development Context

Approved PRD

Approved Technical Design

Approved Implementation Plan

Relevant repository context

Coding standards

Existing tests

Project instructions

Applicable security policies

Tool authority

The developer agent should receive a bounded context manifest, not unrestricted project knowledge.

# 25. Stage 8 — Automated Validation

| Validation | Purpose |
| --- | --- |
| Build | Compile/build correctness |
| Unit tests | Local behaviour |
| Integration tests | Component interactions |
| Static analysis | Code quality |
| Security scans | Security risks |
| Regression tests | Existing behaviour |
| Artifact validation | Required evidence |

# 26. Validation Outcomes

| Outcome | Workflow behaviour |
| --- | --- |
| Pass | Proceed to review |
| Fail — fixable | Return to development |
| Fail — unclear | Human investigation |
| Security block | Stop/escalate |
| Infrastructure failure | Retry/escalate |

# 27. Stage 9 — Engineering Review

Review combines automated evidence and human/AI review.

| Reviewer | Focus |
| --- | --- |
| Review Agent | Code/design consistency |
| Security Agent | Security issues |
| QA Agent | Test adequacy |
| Human Reviewer | Engineering judgement |

# 28. Review Evidence

Code change summary

Requirements traceability

Design traceability

Test results

Static analysis

Security findings

Review findings

Outstanding risks

Recommendation

# 29. Review Decision

| Decision | Path |
| --- | --- |
| Approved | Release readiness |
| Changes required | Development rework |
| Blocked | Human intervention |
| Rejected | Workflow ends/re-scoped |

# 30. Rework Loop

Review / Validation

│

┌───┴────┐

▼        ▼

PASS      FAIL

│        │

▼        ▼

Release    Rework

│

▼

Development

│

▼

Validation

Rework should preserve traceability to the finding that caused it and should not silently reset previous approvals unless the changed scope invalidates them.

# 31. Stage 10 — Release Readiness

| Check | Requirement |
| --- | --- |
| All acceptance criteria | Pass |
| Tests | Required tests pass |
| Review | Required reviews complete |
| Security | No blocking findings |
| Artifacts | Evidence complete |
| Versioning | Release version defined |
| Rollback | Strategy defined where applicable |
| Approval | Required release approval available |

# 32. Stage 11 — Release

Release actions are controlled Tool Tasks. Production mutation is never granted simply because the workflow reached the release stage.

| Action | Control |
| --- | --- |
| Create release | Policy |
| Deploy staging | Policy/automation |
| Validate staging | Automated tests |
| Production deploy | Explicit approval if configured |
| Post-release validation | Automated/human |
| Rollback | Controlled capability |

# 33. Stage 12 — Closure

Record release result.

Publish release evidence.

Link code change to work item.

Link test evidence.

Link review evidence.

Record approvals.

Update work item status.

Record deployment/version identifiers.

Close workflow run.

# 34. Artifact Catalogue

| Artifact | Produced by | Consumed by |
| --- | --- | --- |
| Triage Report | Triage Agent | Requirements |
| Discovery Report | Analysis Agent | Requirements/Architecture |
| PRD | Requirements Agent | Architect/Planner |
| Technical Design | Architect Agent | Planner/Developer |
| Implementation Plan | Planning Agent | Developer |
| Code Change/PR | Developer Agent | Validation/Review |
| Test Evidence | Test/QA Agent | Review/Release |
| Review Evidence | Review Agent/Human | Release |
| Release Evidence | Release workflow | Closure |

# 35. Traceability Model

Every material output should maintain links:

Work Item → Discovery → Requirement → Design → Plan → Task → Code → Test → Review → Release

| Traceability | Requirement |
| --- | --- |
| Upstream | Every artifact identifies its source inputs |
| Downstream | Every artifact can identify dependent outputs where known |
| Version | Exact artifact versions are referenced |
| Actor | Human/agent/service identity recorded |
| Workflow | Workflow/run/task references recorded |

# 36. Agent Catalogue

| Agent | Primary responsibility |
| --- | --- |
| Triage Agent | Eligibility and classification |
| Requirements Agent | PRD and acceptance criteria |
| Repository Analysis Agent | System/repository analysis |
| Architect Agent | Technical design |
| Planning Agent | Implementation plan |
| Development Agent | Code implementation |
| Test/QA Agent | Test planning/execution/evidence |
| Review Agent | Code/design review |
| Security Agent | Security validation |
| Release Agent | Release readiness/actions |

A single agent may fulfil multiple roles initially; the logical roles remain distinct to preserve workflow clarity.

# 37. Tool Catalogue

| Tool | Purpose |
| --- | --- |
| Issue Tracker | Read/update work items |
| Git | Branches, commits, pull requests |
| Repository Reader | Structured code access |
| Build | Compile/build |
| Test Runner | Automated tests |
| Static Analysis | Quality/security |
| CI/CD | Pipeline execution |
| Deployment | Environment changes |
| Knowledge Search | Retrieve approved context |
| Notification | Human communication |

# 38. Human Interaction Points

| Gate | Default role |
| --- | --- |
| Requirements clarification | Product Owner/BA |
| Planning approval | Product Owner + Engineering |
| Code review | Engineering Reviewer |
| Security exception | Security-authorised user |
| Production release | Release-authorised user |

Organisations may reduce or increase human gates based on risk and maturity, but mandatory policy gates cannot be removed by an agent.

# 39. Workflow State Model

| State | Meaning |
| --- | --- |
| INTAKE | Work item received |
| ANALYSING | Discovery active |
| REQUIREMENTS | PRD being created/reviewed |
| DESIGN | Technical design active |
| PLANNING | Implementation plan active |
| AWAITING_PLANNING_APPROVAL | Human gate |
| DEVELOPMENT | Code implementation |
| VALIDATION | Tests/quality |
| REVIEW | Engineering review |
| REWORK | Fixing findings |
| RELEASE_READY | Ready for release |
| AWAITING_RELEASE_APPROVAL | Human gate |
| RELEASING | Release active |
| COMPLETED | Successfully closed |
| FAILED | Unrecoverable failure |
| CANCELLED | Stopped |

# 40. Failure Handling

| Failure | Default response |
| --- | --- |
| Transient agent failure | Retry |
| Transient provider failure | Retry |
| Invalid output | Re-run task with validation feedback |
| Missing information | Human clarification |
| Policy denial | Stop/escalate |
| Test failure | Rework |
| Security finding | Block/rework |
| Approval rejection | Return to defined stage |
| Worker failure | Recover job |
| Unrecoverable failure | Fail workflow + evidence |

# 41. Retry Rules

Retry only transient failures automatically.

Do not retry permission denials automatically.

Bound agent retries.

Record each attempt.

Preserve prior outputs for diagnosis.

Prevent repeated external side effects through idempotency.

Escalate after configured retry threshold.

# 42. Human Intervention

| Action | When |
| --- | --- |
| Pause | User needs investigation |
| Resume | Issue resolved |
| Retry | Task failed safely |
| Rework | Output needs changes |
| Skip | Policy explicitly permits |
| Cancel | Change no longer required |
| Approve | Gate satisfied |
| Reject | Gate not satisfied |

# 43. Security Model

Every workflow run has tenant/project scope.

Every agent execution has bounded authority.

Tool calls are independently authorised.

Secrets are brokered and never exposed to model context.

Production actions require configured policy/approval.

Retrieved content is untrusted data.

Every material action is auditable.

# 44. Risk Model

| Risk | Example in workflow | Default control |
| --- | --- | --- |
| R0 | Read-only discovery | Automatic |
| R1 | Generate PRD/design | Automatic with validation |
| R2 | Create feature branch/commit | Policy controlled |
| R3 | Create/merge PR or trigger external change | Review/approval |
| R4 | Production/destructive action | Explicit approval + strong controls |

# 45. Knowledge and Context Flow

Identify work item and project.

Resolve approved knowledge sources.

Retrieve relevant architecture/code/documentation.

Apply access controls.

Create context manifest.

Provide context to agent.

Record sources used.

Store provenance with output.

# 46. Context Isolation

Only authorised project information is retrieved.

Sensitive content is excluded unless explicitly permitted.

Agent context is scoped to task purpose.

Context does not grant tool authority.

Retrieved instructions cannot override system policy.

Context manifest is retained for reproducibility where policy permits.

# 47. Event Flow

| Event | Typical consumers |
| --- | --- |
| WorkflowRunStarted | Monitoring/audit |
| DiscoveryCompleted | Requirements task |
| ArtifactPublished | Workflow transitions |
| ApprovalRequested | Approval UI/notification |
| ApprovalGranted | Workflow engine |
| AgentExecutionCompleted | Workflow/artifact |
| ToolInvocationCompleted | Workflow/audit |
| ValidationFailed | Rework logic |
| ReviewApproved | Release readiness |
| ReleaseCompleted | Closure/metrics |

# 48. Observability

| Metric | Purpose |
| --- | --- |
| Workflow duration | Cycle time |
| Stage duration | Bottlenecks |
| Agent success rate | Agent reliability |
| Tool failure rate | Integration health |
| Rework count | Quality |
| Approval wait time | Human bottleneck |
| Automation rate | Workflow maturity |
| Cost per run | Future cost management |
| Failure reason | Improvement |

# 49. Workflow Success Criteria

Change scope is satisfied.

Required artifacts are complete.

Acceptance criteria pass.

Code is reviewed.

Required tests pass.

Security checks pass.

Required approvals are complete.

Release evidence exists.

All material actions are traceable.

# 50. Functional Requirements

| ID | Requirement |
| --- | --- |
| SCW-001 | Workflow shall accept an eligible software change work item. |
| SCW-002 | Workflow shall perform intake and discovery. |
| SCW-003 | Workflow shall produce a PRD. |
| SCW-004 | Workflow shall produce a technical design. |
| SCW-005 | Workflow shall produce an implementation plan. |
| SCW-006 | Workflow shall support a human planning approval gate. |
| SCW-007 | Workflow shall perform controlled development-agent execution. |
| SCW-008 | Workflow shall run automated validation. |
| SCW-009 | Workflow shall support review and rework loops. |
| SCW-010 | Workflow shall support release readiness checks. |
| SCW-011 | Workflow shall support configurable release approval. |
| SCW-012 | Workflow shall publish release/closure evidence. |
| SCW-013 | Workflow shall preserve artifact and action traceability. |
| SCW-014 | Workflow shall enforce security and authority policies. |
| SCW-015 | Workflow shall expose uncertainty and missing information explicitly. |

# 51. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| SCW-NFR-001 | Workflow executions must be reproducible from versioned definitions/artifacts. |
| SCW-NFR-002 | Long-running stages must execute asynchronously. |
| SCW-NFR-003 | Material outputs must have provenance. |
| SCW-NFR-004 | Human approvals must be auditable. |
| SCW-NFR-005 | Failures must be recoverable where safe. |
| SCW-NFR-006 | Agent authority must be bounded. |
| SCW-NFR-007 | Workflow must support progressive automation. |
| SCW-NFR-008 | Workflow must provide operational telemetry. |

# 52. MVP Configuration

| Configurable | Initial default |
| --- | --- |
| Planning approval | Enabled |
| Code review | Enabled |
| Production approval | Enabled |
| Auto-retry | Limited |
| Rework loop | Enabled |
| Release automation | Staging first; production controlled |
| Agent selection | Fixed published agents |
| Tool selection | Project allowlist |

# 53. MVP Implementation Sequence

Implement workflow definition for this flow.

Implement trigger and intake.

Implement artifact creation/binding.

Implement requirements/design/planning agent tasks.

Implement planning approval.

Implement repository/development task.

Implement test and validation tasks.

Implement review/rework.

Implement release readiness.

Implement controlled release action.

Implement closure and evidence.

Run complete vertical slice.

# 54. POC Acceptance Scenario

Given a valid feature work item in a configured DevOS project:

DevOS starts the Software Change Workflow.

Discovery identifies relevant repository/system context.

Requirements Agent creates a PRD.

Architect Agent creates a technical design.

Planning Agent creates an implementation plan.

Human reviewer approves the planning package.

Development Agent creates a branch and implements the plan.

Automated validation executes.

Review identifies either approval or rework.

If rework is required, the workflow returns to development with traceability.

Once review and tests pass, release readiness is established.

Configured release approval is obtained.

Release action executes in the permitted environment.

DevOS publishes final evidence and closes the workflow.

# 55. Definition of Done for the Workflow

All required workflow states are implemented.

All tasks have explicit inputs/outputs.

Agents are versioned.

Tools are authorised.

Artifacts are versioned.

Approvals are enforced server-side.

Failures/retries are defined.

Rework loop works.

Security controls work.

Traceability is complete.

Run history is observable.

End-to-end acceptance scenario passes.

# 56. Architectural Decisions

## ADR-SCW-001: Planning before coding

The workflow deliberately separates discovery, requirements, design and implementation planning from development to improve readiness and reduce downstream ambiguity.

## ADR-SCW-002: Human planning gate

The initial workflow requires human approval before consequential development begins.

## ADR-SCW-003: Evidence-driven progression

Workflow transitions depend on explicit artifacts/results rather than agent claims alone.

## ADR-SCW-004: Rework is a first-class path

Validation/review failures return work to a controlled rework path rather than terminating the workflow.

## ADR-SCW-005: Agents are replaceable

Workflow semantics reference agent roles/versions but do not depend on a particular model provider.

## ADR-SCW-006: Tool actions are independently authorised

An agent reaching a workflow step does not automatically grant permission to perform the corresponding external action.

## ADR-SCW-007: Progressive autonomy

Human gates can be reduced only through explicit policy/configuration and demonstrated workflow reliability.

# 57. Future Evolution

Automatic requirements clarification loops

AI-assisted workflow routing

Adaptive test selection

Automated safe rework

Risk-based human gates

Autonomous merge for low-risk changes

Autonomous staging release

Production autonomy for tightly controlled change classes

Workflow performance optimisation

Cost-aware agent/model selection

Cross-workflow learning and engineering intelligence

# 58. Conclusion

The Software Change Workflow is the first complete demonstration of DevOS as an engineering operating system. It combines the platform's workflow engine, agents, knowledge/context, tools, artifacts, events, security and human controls into a single traceable engineering process.

The recommended implementation approach is to build this workflow as a vertical slice before expanding DevOS with additional workflows or advanced peripherals. If this workflow can reliably take a real software change from work item to validated release evidence, the core DevOS architecture will have been meaningfully proven.