DevOS POC Software Change Workflow

Detailed Execution Specification • Version 1.0

Purpose: Define the executable behaviour of the DevOS POC Software Change Workflow from work-item intake through planning, approval, development, validation, review, release readiness, release approval and closure. This document is the workflow-level implementation contract.

# 1. Workflow Objective

The Software Change Workflow is the primary POC demonstration of DevOS. It must take a software change request and systematically transform it into an implementation-ready, validated and traceable software change while keeping humans in control of consequential decisions.

The workflow is deliberately designed so that AI performs analysis and execution work through controlled agents, while DevOS controls context, state, permissions, approvals, artifacts, tools and evidence.

# 2. End-to-End Flow

WORK ITEM
   ↓
INTAKE / TRIAGE
   ↓
DISCOVERY
   ↓
REQUIREMENTS AGENT
   ↓
PRD VALIDATION
   ↓
ARCHITECT AGENT
   ↓
TECHNICAL DESIGN VALIDATION
   ↓
PLANNING AGENT
   ↓
IMPLEMENTATION PLAN
   ↓
╔════════════════════════════╗
║ HUMAN PLANNING APPROVAL    ║
╚════════════════════════════╝
   ↓
DEVELOPMENT AGENT
   ↓
CODE / PULL REQUEST
   ↓
BUILD + TEST
   ↓
CODE REVIEW AGENT
   ↓
   ├── FAIL → REWORK → DEVELOPMENT
   └── PASS
          ↓
RELEASE READINESS
   ↓
╔════════════════════════════╗
║ HUMAN RELEASE APPROVAL     ║
╚════════════════════════════╝
   ↓
RELEASE
   ↓
POST-RELEASE VALIDATION
   ↓
CLOSURE + EVIDENCE

# 3. Workflow Principles

Every meaningful stage produces an explicit artifact or evidence.

Every stage has a defined input contract and output contract.

Agents never bypass the workflow engine.

Agents never receive unrestricted tool authority.

Human approval is explicit and bound to the exact evidence being approved.

Failures are visible and recoverable.

Rework returns to the smallest appropriate prior stage.

Published workflow versions are immutable.

All material actions are auditable.

If required information is missing, the workflow records uncertainty rather than inventing facts.

Workflow execution must survive worker/application restart.

# 4. Trigger

| Property | Rule |
| --- | --- |
| Trigger | Manual start from a work item in POC |
| Actor | Authorised project member |
| Input | workItemId + optional workflow inputs |
| Workflow | Published Software Change version |
| Result | WorkflowRun created |
| Idempotency | Caller supplies idempotency key |

# 5. Global Workflow State

| State | Meaning |
| --- | --- |
| PENDING | Run created but not started |
| RUNNING | One or more executable tasks active |
| WAITING | Waiting for timer/event/dependency |
| AWAITING_APPROVAL | Human decision required |
| PAUSED | Explicitly paused |
| FAILED | Terminal failure |
| CANCELLED | Cancelled |
| COMPLETED | Successful terminal state |

# 6. Workflow-Level Data

| Data | Required |
| --- | --- |
| Work item | Yes |
| Project context | Yes |
| Workflow version | Yes |
| Run inputs | Yes |
| Task history | Yes |
| Artifacts | Yes where generated |
| Context manifests | Yes for agent executions |
| Approvals | Yes where gates exist |
| Tool invocations | Yes for external actions |
| Audit events | Yes |
| Final outcome | Yes |

# 7. Stage 1 — Intake

## Purpose

Confirm that the work item is suitable for DevOS processing and establish the initial execution context.

| Input | Output |
| --- | --- |
| Work item | Triage report |
| Project configuration | Initial context |
| Workflow configuration | Execution parameters |

Load work item.

Verify project is active.

Check minimum title/description.

Identify requested change type.

Detect obvious missing information.

Create initial context manifest if knowledge is required.

If the work item is materially insufficient, the workflow should route to clarification rather than manufacture requirements.

# 8. Intake Task Contract

{
  "taskType": "TRIAGE",
  "inputs": ["workItem"],
  "outputs": ["triageReport"],
  "successCriteria": [
    "Change type identified",
    "Initial scope identified",
    "Known gaps recorded"
  ]
}

# 9. Stage 2 — Discovery

Discovery builds the factual context required for requirements analysis.

Retrieve relevant project guidance.

Retrieve repository structure/documentation.

Retrieve related artifacts.

Retrieve linked work items where authorised.

Identify system components likely affected.

Record evidence and unknowns.

| Output | Purpose |
| --- | --- |
| Discovery report | Facts and scope |
| Affected component list | Technical context |
| Unknowns list | Explicit gaps |
| Source references | Traceability |

# 10. Discovery Agent Rules

Only use authorised sources.

Every material claim should have an evidence reference where practical.

Separate facts, assumptions and unknowns.

Do not infer implementation details that are unsupported.

Flag conflicting sources.

# 11. Stage 3 — Requirements

The Requirements Agent transforms discovery into an implementation-ready Product Requirements Document.

| Input | Output |
| --- | --- |
| Work item | PRD |
| Discovery report | PRD |
| Project guidance | PRD constraints |
| Relevant existing artifacts | Requirements evidence |

| PRD section | Required |
| --- | --- |
| Problem statement | Yes |
| Goals | Yes |
| Scope | Yes |
| Out of scope | Yes |
| User/business requirements | Yes |
| Functional requirements | Yes |
| Non-functional requirements | Where applicable |
| Acceptance criteria | Yes |
| Dependencies | Yes |
| Assumptions | Yes |
| Uncertainties/open questions | Yes |

# 12. Requirements Validation

The workflow validates that the PRD is structurally complete and internally consistent before architecture begins.

Required sections exist.

Acceptance criteria are testable.

Scope is coherent.

Contradictions are flagged.

Open questions are explicit.

Unsupported assumptions are labelled.

| Validation | Failure route |
| --- | --- |
| Schema failure | Requirements rework |
| Missing critical information | Clarification |
| Contradiction | Requirements rework |
| Pass | Architect stage |

# 13. Stage 4 — Technical Design

The Architect Agent converts approved requirements into a technical design grounded in the existing system.

| Input | Output |
| --- | --- |
| PRD | Technical design |
| Repository context | Technical evidence |
| Architecture documentation | Design constraints |
| Existing patterns | Implementation alignment |

| Technical design section | Required |
| --- | --- |
| Architecture impact | Yes |
| Components affected | Yes |
| Data model impact | Yes if applicable |
| API impact | Yes if applicable |
| Integration impact | Yes if applicable |
| Security impact | Yes |
| Testing approach | Yes |
| Deployment impact | Yes if applicable |
| Risks/trade-offs | Yes |
| Open questions | Yes |

# 14. Technical Design Validation

Design addresses all functional requirements.

Architecture is compatible with existing system boundaries.

Security impact is addressed.

Data/API changes are identified.

Testing strategy is present.

Implementation assumptions are explicit.

# 15. Stage 5 — Planning

The Planning Agent creates the implementation plan that will be handed to development.

| Input | Output |
| --- | --- |
| PRD | Implementation plan |
| Technical design | Implementation plan |
| Repository structure | Implementation tasks |
| Engineering standards | Task constraints |

| Plan content | Required |
| --- | --- |
| Task breakdown | Yes |
| Dependencies | Yes |
| Implementation order | Yes |
| Files/modules likely affected | Where determinable |
| Test tasks | Yes |
| Migration tasks | Where applicable |
| Acceptance criteria | Yes |
| Risks | Yes |
| Definition of done | Yes |

# 16. Planning Approval Gate

This is the first mandatory human control point in the POC.

Planning package is assembled.

PRD, technical design and implementation plan are linked.

Evidence/provenance is displayed.

Policy determines eligible approvers.

Scope hash is calculated.

Workflow moves to AWAITING_APPROVAL.

Approval applies to the exact planning package. If any approved artifact changes materially, the approval becomes invalid and the workflow must return for approval.

# 17. Planning Approval Outcomes

| Decision | Workflow |
| --- | --- |
| Approve | Development |
| Reject | Planning rework |
| Request changes | Planning rework |
| Defer | Remain awaiting decision |
| Expire | Configured escalation/re-request |

# 18. Approval Contract

{
  "approvalType": "PLANNING",
  "runId": "uuid",
  "taskId": "uuid",
  "scopeHash": "sha256",
  "evidence": [
    "artifact:prd:v3",
    "artifact:technical-design:v2",
    "artifact:implementation-plan:v2"
  ],
  "requiredRole": "ENGINEERING_REVIEWER"
}

# 19. Stage 6 — Development

The Development Agent executes the approved implementation plan in a controlled development workspace.

Create/allocate workspace.

Obtain authorised repository context.

Create or checkout work-item branch.

Apply planned code changes.

Run permitted local validation.

Produce diff/change evidence.

Commit changes where policy permits.

Create pull request where configured.

Publish implementation evidence.

# 20. Development Constraints

Development agent receives only authorised repository access.

Production credentials are unavailable.

Tool access is capability-based.

Branch is linked to work item/run.

Agent cannot alter the approved plan silently.

Material plan deviation requires workflow handling.

All mutations are recorded.

# 21. Development Output

| Artifact/evidence | Purpose |
| --- | --- |
| Code change | Actual implementation |
| Diff | Reviewable change |
| Commit | Versioned change |
| Pull request | Review workflow |
| Implementation evidence | Traceability |
| Test execution evidence | Initial validation |

# 22. Plan Deviation Handling

If the Development Agent discovers that the approved plan cannot be implemented as specified:

Stop before making material out-of-scope changes where practical.

Record the blocker/deviation.

Classify as minor or material.

Minor implementation detail may be handled within approved scope.

Material scope/architecture change routes back to planning/design.

Do not silently expand scope.

# 23. Stage 7 — Build & Test

The workflow validates that the implementation can be built and meets automated tests.

Trigger build.

Collect build result.

Trigger automated tests.

Collect test result.

Publish test evidence.

Evaluate required quality gates.

| Result | Route |
| --- | --- |
| Build pass + tests pass | Review |
| Build fail | Development rework |
| Tests fail | Development rework |
| Infrastructure failure | Retry/escalate |
| Policy gate failure | Blocked |

# 24. Test Evidence

{
  "build": { "status": "PASSED", "runRef": "..." },
  "tests": {
    "status": "PASSED",
    "total": 142,
    "passed": 142,
    "failed": 0
  },
  "commitRef": "...",
  "generatedAt": "..."
}

Actual numbers are examples only; runtime values must come from the CI/test provider.

# 25. Stage 8 — Code Review

The Review Agent evaluates the change against requirements, technical design, engineering standards and test evidence.

| Input | Output |
| --- | --- |
| PR/diff | Review evidence |
| PRD | Requirement traceability |
| Technical design | Architecture review |
| Test evidence | Validation review |
| Engineering guidance | Quality findings |

# 26. Review Categories

| Category | Examples |
| --- | --- |
| Correctness | Requirement behaviour |
| Architecture | Boundary/pattern compliance |
| Security | Access/input/secrets |
| Quality | Maintainability/testability |
| Testing | Coverage and meaningful tests |
| Performance | Obvious regressions |
| Scope | Unrelated changes |
| Documentation | Required documentation |

# 27. Review Outcome

| Outcome | Route |
| --- | --- |
| PASS | Release readiness |
| PASS WITH NOTES | Release readiness if policy allows |
| CHANGES_REQUIRED | Development rework |
| BLOCKED | Human intervention |

# 28. Rework Loop

REVIEW
  │
  ├── PASS ───────────────→ RELEASE READINESS
  │
  └── CHANGES REQUIRED
             ↓
        DEVELOPMENT
             ↓
        BUILD / TEST
             ↓
          REVIEW

Every rework cycle increments task/run attempt metadata and records the reason for rework.

# 29. Rework Limits

Maximum automatic rework cycles are configurable.

Repeated identical failures should be detected.

After threshold, route to human intervention.

Do not endlessly regenerate code.

Preserve all prior evidence.

# 30. Stage 9 — Release Readiness

Release readiness is a deterministic policy/evidence gate rather than a free-form agent decision.

| Required evidence | Condition |
| --- | --- |
| Approved plan | Present and valid |
| Code change | Present |
| Build | Pass |
| Tests | Pass |
| Review | Pass |
| Required security checks | Pass |
| Required documentation | Present |
| Policy | Allows release |

# 31. Release Approval Gate

The second mandatory human control point in the POC occurs before a consequential release.

Release package assembled.

Evidence is frozen/snapshotted.

Target environment identified.

Scope hash calculated.

Eligible approvers resolved.

Workflow enters AWAITING_APPROVAL.

# 32. Release Approval Outcomes

| Decision | Workflow |
| --- | --- |
| Approve | Release |
| Reject | Development/review according to policy |
| Request changes | Development/review |
| Defer | Remain awaiting approval |
| Expire | Escalation/re-request |

# 33. Stage 10 — Release

The release tool performs the configured deployment action under policy control.

Revalidate approval.

Revalidate policy.

Resolve target environment.

Resolve deployment capability.

Execute deployment adapter.

Capture provider release ID.

Record deployment evidence.

Emit release event.

The POC should initially support a controlled non-production/staging release. Production deployment is not required to prove the workflow.

# 34. Release Failure

| Failure | Response |
| --- | --- |
| Transient provider failure | Bounded retry |
| Deployment rejected | Fail and notify |
| Health check failure | Configured rollback/escalation |
| Policy failure | Block |
| Unknown failure | Stop safely + human intervention |

# 35. Stage 11 — Post-Release Validation

Check deployment status.

Run configured smoke/health tests.

Collect release evidence.

Associate evidence with run.

Evaluate success criteria.

| Outcome | Route |
| --- | --- |
| PASS | Closure |
| FAIL | Rollback/escalation according to policy |
| INCONCLUSIVE | Human intervention |

# 36. Stage 12 — Closure

Closure creates the final workflow record and links all relevant evidence.

Mark run completed.

Link final artifacts.

Link PR/commit/release references.

Persist final outcome.

Publish completion event.

Create final audit record.

Update work item where integration is configured.

# 37. Workflow Node Inventory

| Node ID | Type | Purpose |
| --- | --- | --- |
| intake | TASK | Validate input |
| discovery | AGENT_TASK | Build context |
| requirements | AGENT_TASK | Produce PRD |
| requirements-validation | CONDITION/TASK | Validate PRD |
| architecture | AGENT_TASK | Produce design |
| design-validation | CONDITION/TASK | Validate design |
| planning | AGENT_TASK | Produce implementation plan |
| planning-approval | APPROVAL | Human gate |
| development | AGENT_TASK | Implement |
| build | TOOL_TASK | Build |
| test | TOOL_TASK | Test |
| review | AGENT_TASK | Review |
| rework-decision | CONDITION | Route |
| release-readiness | CONDITION/TASK | Evidence gate |
| release-approval | APPROVAL | Human gate |
| release | TOOL_TASK | Deploy |
| post-release | TOOL_TASK | Validate |
| closure | END | Complete run |

# 38. Workflow Inputs

{
  "workItemId": "uuid",
  "projectId": "uuid",
  "requestedBy": "uuid",
  "targetEnvironment": "STAGING",
  "options": {
    "runTests": true,
    "createPullRequest": true
  }
}

Only inputs defined by the published workflow schema may be accepted.

# 39. Workflow Outputs

| Output | Description |
| --- | --- |
| runId | Execution identifier |
| status | Final run status |
| artifactRefs | Generated engineering artifacts |
| codeRefs | Commit/PR references |
| testEvidenceRef | Validation evidence |
| reviewEvidenceRef | Review result |
| releaseEvidenceRef | Release evidence |
| uncertainties | Unresolved information |
| finalOutcome | Completed/failed/cancelled |

# 40. Context Rules by Stage

| Stage | Primary context |
| --- | --- |
| Intake | Work item + project |
| Discovery | Repo + docs + linked work |
| Requirements | Discovery + relevant sources |
| Architecture | PRD + architecture + repo |
| Planning | PRD + design + repo structure |
| Development | Approved plan + repo + coding guidance |
| Review | Diff + PRD + design + test evidence |
| Release | Approved evidence + environment policy |

# 41. Artifact Dependency Graph

Discovery Report
      ↓
     PRD
      ↓
Technical Design
      ↓
Implementation Plan
      ↓
Code Change
      ↓
Test Evidence
      ↓
Review Evidence
      ↓
Release Evidence

Artifact links must preserve these relationships so the final change can be traced back to the original requirements.

# 42. Evidence Requirements

Evidence is generated by the responsible task.

Evidence is immutable once published.

Evidence includes provenance.

Evidence references exact versions.

Evidence is visible to human approvers.

Evidence cannot be replaced without creating a new version.

# 43. Human Interaction Points

| Point | Required human action |
| --- | --- |
| Planning approval | Approve implementation package |
| Release approval | Approve consequential release |
| Clarification | Provide missing information when needed |
| Escalation | Resolve repeated/blocked failure |

The POC intentionally does not require human approval for every AI action. Controls are concentrated at meaningful decision boundaries.

# 44. Workflow Error Taxonomy

| Code | Meaning |
| --- | --- |
| INPUT_INVALID | Work item/input invalid |
| CONTEXT_INSUFFICIENT | Required context unavailable |
| AGENT_OUTPUT_INVALID | Agent output failed schema/quality validation |
| POLICY_DENIED | Action not authorised |
| APPROVAL_REQUIRED | Human gate required |
| TOOL_TRANSIENT | Retryable external failure |
| TOOL_FAILED | External operation failed |
| BUILD_FAILED | Build failure |
| TEST_FAILED | Test failure |
| REVIEW_FAILED | Review requires changes |
| RELEASE_FAILED | Deployment failure |
| WORKFLOW_CONFLICT | State transition conflict |
| SYSTEM_ERROR | Unexpected system failure |

# 45. Retry Rules

Retry transient provider failures.

Retry queue/worker failures safely.

Do not automatically retry rejected approvals.

Do not automatically repeat irreversible operations without idempotency.

Agent invalid-output retry is bounded.

Build/test retries are allowed only for infrastructure/transient failures, not deterministic test failures.

# 46. Cancellation Rules

User may cancel a run when authorised.

Cancellation prevents new tasks from being dispatched.

Active external operations are not assumed cancellable.

Workflow records cancellation state.

Already-created artifacts remain retained.

Audit record captures actor and reason.

# 47. Pause/Resume Rules

Pause prevents new tasks from starting.

Running task handling follows task cancellation policy.

Resume revalidates workflow version, policy and project status.

Approval waits do not require pause; they use AWAITING_APPROVAL.

# 48. Workflow Concurrency

The POC should normally execute one primary path at a time. Parallel branches are supported by the workflow model but should only be used where the Software Change workflow genuinely benefits from them.

If parallel tasks are introduced, each branch receives its own task and completion state, and JOIN waits for the configured branch condition.

# 49. Security Boundaries

Work item access: project membership.

Knowledge access: source-level authorisation.

Agent execution: workflow task authority.

Tool execution: capability + policy.

Approval: reviewer role + scope hash.

Release: environment policy + approval.

Database: application-controlled.

Secrets: secret manager/reference only.

# 50. Prompt Injection Handling

Repository files, work items and other retrieved content must be treated as untrusted data. Instructions contained in retrieved content cannot modify agent permissions, system policy or workflow state.

System/runtime instructions remain higher priority.

Tool capability list is fixed by DevOS.

Policy is evaluated outside the model.

Retrieved content is clearly separated from control instructions.

Suspicious instruction-like content may be flagged as evidence.

# 51. Audit Requirements

| Action | Audit |
| --- | --- |
| Run started | Yes |
| Task executed | Yes |
| Agent executed | Yes |
| Artifact published | Yes |
| Approval requested | Yes |
| Approval decided | Yes |
| Tool invoked | Yes |
| Code mutation | Yes |
| Release | Yes |
| Run completed/failed | Yes |

# 52. Event Sequence

WorkflowRunStarted
 → WorkflowTaskStarted
 → AgentExecutionStarted
 → AgentExecutionCompleted
 → ArtifactPublished
 → WorkflowTaskCompleted
 → ApprovalRequested
 → ApprovalGranted
 → WorkflowTaskStarted
 → ToolInvocationCompleted
 → ...
 → WorkflowRunCompleted

# 53. Observability

| Signal | Required data |
| --- | --- |
| Logs | correlationId, runId, taskId, status |
| Metrics | duration, count, failure |
| Trace | API → run → task → agent/tool |
| Audit | actor/action/resource/result |
| Timeline | ordered workflow events |

# 54. Workflow UI Requirements

Run timeline.

Current stage.

Current task.

Waiting reason.

Approval requests.

Artifacts.

Agent execution details.

Tool actions.

Errors/retries.

Final outcome.

# 55. POC Workflow Acceptance Criteria

A work item can start the workflow.

Workflow state persists across worker restart.

Discovery produces a traceable artifact.

Requirements agent produces a validated PRD.

Architect produces validated technical design.

Planner produces implementation plan.

Human planning approval blocks development until approved.

Development operates through controlled tools.

Build and tests produce evidence.

Review can return the workflow to development.

Release requires explicit approval.

Release evidence is recorded.

Final run can be reconstructed from persisted data.

# 56. Happy Path

User selects work item.

Start workflow.

Triage succeeds.

Discovery succeeds.

PRD generated and validated.

Technical design generated and validated.

Implementation plan generated.

Planning approved.

Development completes.

Build passes.

Tests pass.

Review passes.

Release readiness passes.

Release approved.

Deployment succeeds.

Post-release validation succeeds.

Run closes.

# 57. Failure Path — Requirements

Requirements agent runs.

Output validation fails.

Runtime records failure.

Retry once if configured.

If still invalid, route to clarification/rework.

Human supplies information or restarts requirements.

New artifact version is generated.

Validation succeeds.

Workflow continues.

# 58. Failure Path — Code Review

Review agent identifies required changes.

Review evidence is published.

Workflow routes to development.

Developer agent reads review evidence.

Changes applied.

Build/tests run.

Review reruns.

After configured threshold, human escalation occurs.

# 59. Failure Path — Release

Release approval granted.

Deployment begins.

Deployment fails.

Provider result recorded.

Retry if transient and safe.

If unsuccessful, mark release failed.

Execute rollback only if configured and authorised.

Escalate to human.

Run remains recoverable rather than falsely completed.

# 60. Definition of Done — Workflow Engine

All nodes have explicit contracts.

All transitions are defined.

All terminal states are defined.

Retries are bounded.

Approvals are scope-bound.

External actions are policy-controlled.

Artifacts have provenance.

Events/audit are persisted.

Worker restart recovery works.

E2E happy path works.

At least key failure/rework paths work.

# 61. Implementation Sequence

Create workflow definition schema.

Seed Software Change workflow v1.

Implement run creation.

Implement task scheduler.

Implement task handlers.

Implement artifact publishing.

Implement agent task handler.

Implement approval handler.

Implement tool handler.

Implement transition engine.

Implement retry/recovery.

Implement audit/events.

Implement UI timeline.

Implement end-to-end happy path.

Add failure/rework paths.

Add release readiness and release.

# 62. Workflow Configuration vs Code

| Should be configuration | Should be code |
| --- | --- |
| Node graph | Workflow runtime |
| Agent references | Agent execution engine |
| Approval roles | Approval service |
| Tool capability refs | Tool gateway |
| Retry parameters | Retry engine |
| Transition conditions | Generic condition evaluator |
| Workflow-specific prompts | Agent definitions |
| Business-specific policy | Policy definitions |

The goal is to make workflows composable without making the runtime itself configurable in unsafe ways.

# 63. POC Boundaries

One primary Software Change workflow.

One project type.

Controlled repository provider.

Controlled issue tracker.

Limited agent set.

Staging/non-production release.

Basic approval model.

Basic policy model.

Basic observability.

No marketplace.

No autonomous production deployment.

# 64. Future Extensions

Parallel discovery/analysis.

Automated issue decomposition.

Multiple development agents.

Automated dependency updates.

Production deployment workflows.

Canary/rollback workflows.

Advanced governance.

Cost budgets.

Agent evaluation.

Engineering metrics.

Workflow marketplace.

# 65. Technical Decision Summary

| Decision | POC choice |
| --- | --- |
| Execution model | Durable asynchronous workflow |
| Workflow state | PostgreSQL |
| Large evidence | Object storage |
| AI execution | Agent runtime + provider adapter |
| External actions | Tool Gateway |
| Human control | Approval nodes |
| Traceability | Artifacts + events + audit |
| Failure handling | Bounded retry + escalation |
| Security | Server-side policy/authority |
| Primary proof | End-to-end Software Change Workflow |

# 66. Final Recommendation

The Software Change Workflow should be the reference implementation against which the entire DevOS platform is validated. Every platform capability should earn its place by enabling this workflow to execute reliably, securely and traceably.

The POC should first complete the planning path through the human approval gate, because that proves the most strategically important DevOS capability: converting a vague software request into a structured, evidence-backed implementation package before a developer or development agent begins changing code.

Development, test, review and release should then be added as subsequent vertical slices. This approach gives the team a usable DevOS foundation early while progressively increasing autonomy without compromising control.