DevOS POC — Tool Gateway, Git & Development Workspace

Developer-Ready Sprint Implementation Specification • Version 1.0

Purpose: Provide the concrete implementation backlog for Tool Gateway, Git & Development Workspace. Each task is intended to be developer-ready and aligned to the DevOS POC architecture, contracts, database design, repository structure and Software Change Workflow.

# 1. Sprint Goal

Enable controlled software modification through the Tool Gateway, Git integration and development workspace.

# 2. Sprint Outcome

An approved plan can be executed by a development agent in a controlled workspace and produce a branch/PR.

# 3. Scope

Tool definitions

Tool Gateway

Credentials abstraction

Git adapter

Development workspace

Development agent

PR creation

Mutation safety

Development UI

# 4. Out of Scope / Deferred

Production deployment

Multiple Git providers

Unrestricted tool execution

# 5. Task Backlog

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-051 | Implement tool definition model | P0 | 1d |
| DEVOS-052 | Implement tool gateway | P0 | 1.5d |
| DEVOS-053 | Implement integration credential abstraction | P0 | 1d |
| DEVOS-054 | Implement Git adapter | P0 | 1.5d |
| DEVOS-055 | Implement controlled workspace | P0 | 1.5d |
| DEVOS-056 | Implement repository context | P0 | 1d |
| DEVOS-057 | Implement development agent | P0 | 2d |
| DEVOS-058 | Implement PR creation capability | P0 | 1d |
| DEVOS-059 | Add mutation safety controls | P0 | 1d |
| DEVOS-060 | Development UI | P1 | 1d |
| DEVOS-061 | Development E2E | P0 | 1d |

# 6. Developer Task Specifications

## DEVOS-051 — Implement tool definition model

Capability schemas, risk and policy references.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-052 — Implement tool gateway

Validate, authorise, invoke and record tools.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-053 — Implement integration credential abstraction

Secure provider credential resolution.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-054 — Implement Git adapter

Repository read, branch and commit operations.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-055 — Implement controlled workspace

Ephemeral authorised development workspace.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-056 — Implement repository context

File/search retrieval for development agent.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-057 — Implement development agent

Execute approved implementation plan.

Priority: P0 | Estimate: 2d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-058 — Implement PR creation capability

Create pull request through gateway.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-059 — Add mutation safety controls

Idempotency, branch binding and audit.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-060 — Development UI

Show workspace, diff and PR evidence.

Priority: P1 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-061 — Development E2E

Approved plan through code/PR evidence.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

# 7. Dependencies

Depends on Sprint 3 approved planning package and policy/approval controls.

# 8. Sprint-Level Definition of Done

Tool Gateway is enforced

Git adapter works

Workspace is isolated

Development agent creates controlled changes

PR evidence is recorded

Mutation safety tests pass

# 9. Suggested Sprint Cadence

Use a short planning session at sprint start, daily engineering coordination, continuous integration, a mid-sprint architecture check for cross-cutting changes, and a sprint demo using the real DevOS workflow. Do not allow documentation work to become a substitute for working software.

# 10. Sprint Demo

Demonstrate approved plan → workspace → code change → pull request evidence.

# 11. Key Sprint Risks

Scope creep: protect the vertical slice and defer non-essential platform features.

Architecture drift: enforce package boundaries and contract tests.

Agent quality: require structured outputs, evidence and regression fixtures.

Security: never let model output become authority.

Provider lock-in: use adapters from the first implementation.

Reliability: test restart, duplicate delivery and idempotency before adding autonomy.

Over-engineering: prefer modular monolith patterns until scale proves extraction is necessary.

# 12. Exit Criteria

Sprint 4 is complete when its sprint-level Definition of Done is met, the demo can be performed in the target environment, and no critical defect or security issue remains open against the sprint goal.