DevOS POC — POC Hardening, Pilot & Production Readiness

Developer-Ready Sprint Implementation Specification • Version 1.0

Purpose: Provide the concrete implementation backlog for POC Hardening, Pilot & Production Readiness. Each task is intended to be developer-ready and aligned to the DevOS POC architecture, contracts, database design, repository structure and Software Change Workflow.

# 1. Sprint Goal

Harden the POC, run a realistic pilot and establish the path to production.

# 2. Sprint Outcome

The POC is sufficiently reliable and usable for a controlled pilot and has a clear production-readiness gap list.

# 3. Scope

Performance

Reliability

UX

Workflow hardening

Agent evaluation

Cost controls

Pilot environment

Pilot runs

Remediation

POC acceptance

Production roadmap

# 4. Out of Scope / Deferred

General-purpose autonomous engineering

Large-scale service decomposition unless pilot proves need

# 5. Task Backlog

| ID | Task | Priority | Estimate |
| --- | --- | --- | --- |
| DEVOS-093 | Performance baseline | P0 | 1d |
| DEVOS-094 | Reliability hardening | P0 | 1.5d |
| DEVOS-095 | UX refinement | P1 | 1.5d |
| DEVOS-096 | Workflow configuration hardening | P0 | 1d |
| DEVOS-097 | Agent evaluation suite | P0 | 1.5d |
| DEVOS-098 | Cost controls | P1 | 1d |
| DEVOS-099 | Pilot environment | P0 | 1d |
| DEVOS-100 | Pilot execution | P0 | 2d |
| DEVOS-101 | Defect/remediation sprint | P0 | 2d |
| DEVOS-102 | POC acceptance review | P0 | 1d |
| DEVOS-103 | Production-readiness roadmap | P1 | 1d |

# 6. Developer Task Specifications

## DEVOS-093 — Performance baseline

Workflow/task/agent/tool latency baselines.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-094 — Reliability hardening

Retries, leases, idempotency and recovery.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-095 — UX refinement

Operational workflow and approval usability.

Priority: P1 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-096 — Workflow configuration hardening

Versioning, validation and safe publication.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-097 — Agent evaluation suite

Quality regression and representative scenarios.

Priority: P0 | Estimate: 1.5d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-098 — Cost controls

Budgets, usage limits and alerts.

Priority: P1 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-099 — Pilot environment

Isolated deployment and seeded integrations.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-100 — Pilot execution

Run representative software changes.

Priority: P0 | Estimate: 2d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-101 — Defect/remediation sprint

Fix pilot-critical issues.

Priority: P0 | Estimate: 2d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-102 — POC acceptance review

Verify all POC outcomes.

Priority: P0 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

## DEVOS-103 — Production-readiness roadmap

Document gaps and next architecture decisions.

Priority: P1 | Estimate: 1d

Implementation instructions:

Implement within the approved repository/package boundaries.

Use existing domain/application contracts rather than introducing parallel models.

Add or update API, database, event and artifact contracts where applicable.

Add unit tests for business logic and integration tests for infrastructure boundaries.

Add structured logging/metrics for important runtime operations.

Enforce project/organisation scope and policy at the server boundary.

Acceptance criteria:

The capability works through its intended application/service boundary.

Relevant success and failure paths are covered by automated tests.

No existing POC acceptance criteria are regressed.

Documentation and contracts are updated where the task changes them.

The change passes the applicable CI quality gates.

Definition of done:

Code reviewed

Tests passing

Security impact assessed

Observability present where relevant

Migration/contract changes committed where relevant

Task demonstrable in the target environment

# 7. Dependencies

Depends on all preceding platform capabilities.

# 8. Sprint-Level Definition of Done

Pilot environment works

Representative changes executed

Critical defects remediated

Performance/reliability baseline established

POC acceptance completed

Production gap roadmap approved

# 9. Suggested Sprint Cadence

Use a short planning session at sprint start, daily engineering coordination, continuous integration, a mid-sprint architecture check for cross-cutting changes, and a sprint demo using the real DevOS workflow. Do not allow documentation work to become a substitute for working software.

# 10. Sprint Demo

Demonstrate a realistic pilot change and the complete POC acceptance checklist.

# 11. Key Sprint Risks

Scope creep: protect the vertical slice and defer non-essential platform features.

Architecture drift: enforce package boundaries and contract tests.

Agent quality: require structured outputs, evidence and regression fixtures.

Security: never let model output become authority.

Provider lock-in: use adapters from the first implementation.

Reliability: test restart, duplicate delivery and idempotency before adding autonomy.

Over-engineering: prefer modular monolith patterns until scale proves extraction is necessary.

# 12. Exit Criteria

Sprint 8 is complete when its sprint-level Definition of Done is met, the demo can be performed in the target environment, and no critical defect or security issue remains open against the sprint goal.