DevOS POC Technical Implementation Specification

Version 1.0 • Developer-Facing Implementation Blueprint

Purpose: Convert the approved DevOS POC architecture, API/data contracts, database design, backlog and Software Change Workflow into an implementation blueprint that an engineering team can use to start development.

# 1. Implementation Objective

Implement the DevOS POC as a modular monolith with a web application, API, durable workers, PostgreSQL, object storage and replaceable adapters for LLM, Git, issue tracking and CI/test providers.

The implementation must prove the complete Software Change Workflow. Infrastructure that does not directly support this workflow should be deferred.

# 2. Technical Baseline

| Area | Baseline |
| --- | --- |
| Backend | Node.js + TypeScript |
| Frontend | React + TypeScript |
| API | REST/JSON + OpenAPI |
| Database | PostgreSQL |
| Async execution | Durable queue + workers |
| Artifact storage | S3-compatible object storage |
| Authentication | OIDC-compatible provider |
| LLM | Provider adapter |
| Repository | Git provider adapter |
| CI/Test | Provider/local runner adapter |
| Deployment | Docker + cloud environment |
| Observability | Structured logs + metrics + tracing |

# 3. Architecture

DevOS Web

│

REST API

│

┌──────────┴──────────┐

│     Application     │

│                    │

│ Domain / Services  │

│ Workflow / Agents  │

│ Tools / Policy     │

│ Artifacts / Audit  │

└───────┬────────────┘

│

PostgreSQL

│

Queue / Outbox

│

Workers

┌───────────┼───────────┐

▼           ▼           ▼

LLM         Git        CI/Test

# 4. Architectural Rules

Domain logic must not depend directly on HTTP, database or provider SDKs.

External providers are accessed through adapters/interfaces.

Workflow state transitions are explicit and transactional.

Agents never receive unrestricted credentials.

Tool authorisation is enforced outside the model.

Artifacts are immutable by version.

Published workflow and agent definitions are immutable.

Long-running work runs in workers, not API request handlers.

All material state changes emit auditable events.

Tests must exercise domain behaviour independently of providers.

# 5. Recommended Repository Structure

devos/
  apps/
    api/                  # REST API and application bootstrap
    web/                  # React application
    worker/               # asynchronous worker process
  packages/
    domain/               # entities, value objects, domain rules
    application/          # use cases / application services
    workflow/             # workflow definition + runtime
    agents/               # agent runtime + contracts
    knowledge/            # retrieval + context manifests
    tools/                # tool gateway + capabilities
    artifacts/             # artifact service + storage
    policy/                # policy evaluation + authority
    identity/              # auth/authz abstractions
    integrations/          # provider adapters
    events/                # event contracts + outbox
    database/              # schema, repositories, migrations
    contracts/             # shared API/event/schema contracts
    observability/         # logging/metrics/tracing
  infrastructure/
    docker/
    deployment/
  tests/
    unit/
    integration/
    contract/
    e2e/
    security/
  docs/

# 6. Dependency Direction

Dependencies must point inward toward stable domain concepts.

apps → application → domain
              ↓
        ports/interfaces
              ↓
   infrastructure/adapters

Domain package imports no provider SDK.

Application services depend on domain and ports.

Adapters implement ports.

API controllers call application use cases.

Workers call application use cases.

Database repositories implement persistence ports.

Provider adapters remain replaceable.

# 7. Domain Layer

The domain layer owns business rules and state transitions, not transport or infrastructure.

Organisation

Project

WorkItem

WorkflowDefinition

WorkflowVersion

WorkflowRun

WorkflowTask

AgentDefinition

AgentExecution

Artifact

ArtifactVersion

Approval

Policy

ToolDefinition

ToolInvocation

Use domain services where a rule spans multiple entities; avoid putting orchestration logic in entities that requires infrastructure.

# 8. Application Layer

| Service | Responsibility |
| --- | --- |
| ProjectService | Project/membership operations |
| WorkItemService | Work item lifecycle |
| WorkflowService | Definition/version publication |
| WorkflowRunService | Run lifecycle |
| WorkflowRuntimeService | Task execution/transition |
| AgentService | Agent execution orchestration |
| ArtifactService | Artifact/version management |
| KnowledgeService | Context retrieval |
| ApprovalService | Approval lifecycle |
| PolicyService | Authority decisions |
| ToolService | Tool invocation |
| IntegrationService | Provider connections |
| AuditService | Audit records |
| EventService | Domain event publication |

# 9. API Layer

Controllers should be thin.

Validate request schemas before calling application services.

Map domain/application errors to API errors.

Never expose persistence entities directly.

Use DTOs matching the API contract.

Enforce authentication and authorisation before mutation.

Include correlation ID in every request.

# 10. API Request Pipeline

HTTP request received.

Generate/propagate correlation ID.

Authenticate user.

Resolve organisation/project context.

Validate request schema.

Authorise operation.

Call application use case.

Persist state transactionally.

Emit outbox event where required.

Return DTO response.

# 11. Database Access

Use repositories for aggregate persistence and query services for read-heavy projections. Do not allow controllers or agents to query PostgreSQL directly.

Transaction boundaries belong in application services.

Repositories enforce persistence semantics.

Queries must apply project scope.

Use migrations for every schema change.

Use optimistic version checks where concurrent editing is possible.

Never expose database connections to agents.

# 12. Workflow Runtime Implementation

Load immutable workflow version.

Validate run inputs.

Create run and initial task transactionally.

Dispatch task to durable queue.

Worker claims task using lease/lock semantics.

Execute task handler.

Persist task result.

Persist generated artifact/evidence.

Write event/outbox record.

Evaluate next transition.

Create next task(s).

Repeat until terminal state.

A worker crash must not corrupt the workflow state. A task must be safely retryable according to its policy.

# 13. Workflow Runtime Components

| Component | Implementation responsibility |
| --- | --- |
| WorkflowParser | Validate workflow JSON/schema |
| WorkflowValidator | Check graph/config/policies |
| RunCoordinator | Create and advance runs |
| TaskScheduler | Dispatch eligible tasks |
| TaskExecutor | Execute task type |
| TransitionEngine | Evaluate edges/conditions |
| RetryManager | Apply retry policy |
| RunController | Pause/resume/cancel |
| WorkflowRepository | Persist definitions/runs/tasks |

# 14. Workflow Task Handlers

| Handler | POC behaviour |
| --- | --- |
| AgentTaskHandler | Execute an authorised agent |
| ToolTaskHandler | Invoke tool gateway |
| ApprovalTaskHandler | Create approval and wait |
| ConditionTaskHandler | Evaluate structured condition |
| WaitTaskHandler | Wait for event/time |
| EndTaskHandler | Complete workflow |

# 15. Task Execution Safety

Claim task with a durable lease.

Persist RUNNING state before side effects.

Use attempt number.

Check cancellation before consequential action.

Re-check authority before external mutation.

Persist external operation identifiers.

On timeout, mark retryable/failure according to policy.

Do not assume worker process lifetime equals task lifetime.

# 16. Agent Runtime Implementation

| Component | Responsibility |
| --- | --- |
| AgentRegistry | Resolve published agent definition |
| ExecutionManager | Create/track execution |
| ContextBuilder | Build authorised context |
| PromptBuilder | Create provider input |
| ModelAdapter | Call provider |
| OutputValidator | Validate structured output |
| ArtifactPublisher | Persist result |
| AgentPolicy | Limit capabilities |
| AgentTelemetry | Record usage/timing |

# 17. Agent Execution Sequence

Load agent version.

Resolve task objective.

Resolve authorised context.

Create context manifest.

Build structured prompt/input.

Call model adapter.

Parse structured output.

Validate output schema.

Check uncertainty/required information.

Publish artifact or structured result.

Record execution metadata.

Emit completion event.

# 18. Agent Rules

Agent must receive only the context necessary for its task.

Agent cannot decide its own permissions.

Agent cannot directly call arbitrary APIs.

Agent output must conform to an expected schema.

Missing information must be represented explicitly.

Agent-generated instructions cannot override system policy.

Prompt/context injection must never grant authority.

Model/provider failures are handled by runtime.

# 19. Initial Agent Implementations

| Agent | Input | Output |
| --- | --- | --- |
| Triage | Work item + project context | Triage/discovery report |
| Requirements | Discovery context | PRD |
| Architect | PRD + repository/architecture context | Technical design |
| Planning | PRD + design + project guidance | Implementation plan |
| Development | Approved plan + repository | Code change/PR evidence |
| Review | Diff + test evidence + standards | Review evidence |

# 20. Knowledge Implementation

Start with deterministic project sources and repository retrieval. Introduce vector/semantic infrastructure only if retrieval quality requires it.

KnowledgeSource repository

Repository file retrieval

Artifact retrieval

Project instruction retrieval

Context filtering

ContextManifest persistence

# 21. Context Builder

ContextBuilder should accept explicit source requests and enforce policy before returning content.

| Step | Action |
| --- | --- |
| 1 | Resolve requested source |
| 2 | Check project scope |
| 3 | Check classification/access |
| 4 | Retrieve content |
| 5 | Apply size/token limits |
| 6 | Record source hash/reference |
| 7 | Create ContextManifest |

# 22. Artifact Implementation

ArtifactService owns artifact identity and version creation.

ObjectStorage adapter handles content.

SHA-256 content hash is calculated before publication.

Version is immutable after creation.

Provenance is mandatory for workflow-generated artifacts.

Artifact type schemas are validated.

Artifact content should be stored using a path convention such as organisation/project/artifact/version/hash.

# 23. Tool Gateway Implementation

Receive capability request.

Resolve calling execution.

Resolve project.

Resolve tool definition.

Validate input schema.

Evaluate policy.

Check approval requirements.

Resolve integration credentials.

Invoke provider adapter.

Persist invocation result/evidence.

Return sanitised response.

# 24. Tool Capability Model

| Capability | Initial risk |
| --- | --- |
| issue.read | R0 |
| issue.update | R1 |
| repo.read | R0 |
| repo.write | R2 |
| git.commit | R2 |
| git.pull_request.create | R2 |
| build.run | R1 |
| test.run | R1 |
| ci.trigger | R2 |
| staging.deploy | R3 |
| production.deploy | R4 |

Risk levels are implementation categories, not a substitute for policy. Production mutation should require explicit policy and approval.

# 25. Integration Adapters

| Adapter | Interface examples |
| --- | --- |
| IssueTrackerAdapter | getWorkItem, updateWorkItem |
| GitAdapter | getRepo, search, createBranch, commit, createPullRequest |
| BuildAdapter | build |
| TestAdapter | test |
| CIAdapter | trigger, getStatus |
| DeploymentAdapter | deploy, status, rollback where supported |
| NotificationAdapter | notify |

# 26. Provider Adapter Rule

Provider-specific SDKs may only exist inside adapter packages. Application/domain code should depend on internal interfaces.

interface GitAdapter {
  getRepository(...): Promise<RepositoryInfo>
  readFiles(...): Promise<FileSet>
  createBranch(...): Promise<BranchRef>
  commit(...): Promise<CommitRef>
  createPullRequest(...): Promise<PullRequestRef>
}

# 27. Approval Implementation

Workflow reaches approval node.

ApprovalService snapshots scope/evidence/policy hash.

Approval record is created.

Workflow moves to AWAITING_APPROVAL.

Approver views evidence.

Server validates approver role and scope hash.

Decision is persisted with audit record.

Workflow event resumes or rejects according to decision.

# 28. Policy Implementation

Policy evaluation must be deterministic for the same input and policy version.

| Input | Example |
| --- | --- |
| Actor | AGENT:uuid |
| Project | projectId |
| Capability | git.pull_request.create |
| Target | repository/branch |
| Risk | R2 |
| Approval state | APPROVED |
| Environment | STAGING |

# 29. Security Implementation

OIDC for human identity.

Project RBAC.

Service identities for workers.

Secret manager references.

Tool capability allowlists.

Environment restrictions.

Server-side policy enforcement.

Audit of external mutations.

Input/output redaction.

Isolation of development workspaces.

Explicit network egress rules where practical.

# 30. Development Workspace

The development agent should operate in a controlled workspace rather than directly in the API/worker filesystem.

Create ephemeral workspace.

Clone/checkout authorised repository.

Checkout generated branch.

Apply agent changes.

Run allowed local checks.

Capture diff.

Commit only through authorised operation.

Destroy or archive workspace according to evidence policy.

# 31. Event/Outbox Implementation

Application transaction changes domain state.

Same transaction inserts event and outbox row.

Outbox worker publishes event.

Consumer processes event idempotently.

Outbox marks event published.

Failed publication retries with backoff.

# 32. Event Envelope

{
  "id": "uuid",
  "type": "WorkflowTaskCompleted",
  "version": 1,
  "aggregateType": "WorkflowRun",
  "aggregateId": "uuid",
  "projectId": "uuid",
  "correlationId": "uuid",
  "causationId": "uuid",
  "occurredAt": "...",
  "payload": {}
}

# 33. Error Handling

| Category | Behaviour |
| --- | --- |
| Validation | Reject immediately; no side effect |
| Authorisation | Reject and audit |
| Provider transient | Retry with bounded backoff |
| Provider permanent | Fail task with actionable error |
| Agent invalid output | Validation failure/retry/rework |
| Tool policy denial | Block and audit |
| Workflow conflict | Reload/reconcile |
| Unexpected | Fail safely; preserve evidence/logs |

# 34. Retry Policy

Retry only known transient failures automatically.

Use exponential backoff with jitter.

Maximum attempts configured per task.

Do not automatically retry irreversible side effects without idempotency.

After retry exhaustion, move to FAILED or human intervention.

Record every attempt.

# 35. Idempotency

| Operation | Mechanism |
| --- | --- |
| Start workflow | Idempotency key |
| Task transition | Deterministic transition ID |
| Artifact version | Unique artifact/version |
| Tool mutation | Idempotency key/request hash |
| Event consumption | Processed event ID |
| Approval decision | Decision state + scope hash |

# 36. Frontend Architecture

| Layer | Responsibility |
| --- | --- |
| Pages | Route-level views |
| Features | Workflow/work item/approval features |
| Components | Reusable UI |
| API client | Typed API calls |
| State | Server state + local UI state |
| Auth | Session/user context |
| Forms | Schema-based validation |
| Realtime | Polling initially; event streaming later |

# 37. POC UI Pages

Project dashboard

Work item detail

Workflow run detail

Task detail

Artifact viewer

Approval centre

Agent execution

Integration status

Basic workflow editor

Administration

# 38. UI State Model

The UI should treat the server as the source of truth for workflow state.

Poll active runs initially.

Refresh after mutations.

Display state transition timestamps.

Display blocked/awaiting approval clearly.

Never infer successful execution from a client action response alone.

Disable actions that are not authorised, but rely on server enforcement.

# 39. API Contract Implementation

Use shared schema definitions for DTO validation.

Generate OpenAPI documentation.

Generate typed frontend client where practical.

Contract tests run independently of provider integrations.

Do not return database models directly.

# 40. Configuration

| Configuration | Example |
| --- | --- |
| DATABASE_URL | Database connection |
| OBJECT_STORAGE_* | Storage configuration |
| QUEUE_* | Queue configuration |
| OIDC_* | Identity provider |
| LLM_* | Model provider reference |
| GIT_* | Provider configuration |
| LOG_LEVEL | Operational logging |
| ENVIRONMENT | dev/staging/pilot |

Secrets must be injected through environment/secret management, not committed to source control.

# 41. Observability

Structured JSON logs.

Correlation ID on requests, runs, tasks, agent executions and tool invocations.

Metrics for workflow duration/status.

Metrics for agent latency/failure.

Metrics for tool latency/failure.

Provider usage metadata.

Error events.

Basic traces across API → workflow → worker → adapter.

# 42. Required Metrics

| Metric | Dimensions |
| --- | --- |
| workflow_runs_total | project, workflow, status |
| workflow_run_duration | workflow |
| workflow_task_duration | task type |
| agent_executions_total | agent, status |
| agent_execution_duration | agent |
| tool_invocations_total | capability, status |
| approval_wait_duration | approval type |
| workflow_rework_total | workflow |
| provider_errors_total | provider |
| queue_depth | queue |

# 43. Testing Pyramid

| Layer | Target |
| --- | --- |
| Unit | Domain rules, policies, transitions |
| Integration | Repositories, queue, object storage, adapters |
| Contract | REST/event/agent/tool schemas |
| Security | Authority, tenant isolation, injection |
| E2E | Complete Software Change Workflow |
| Pilot | Realistic repository/work item |

# 44. Unit Test Priorities

Workflow transition rules

Approval rules

Policy evaluation

Retry logic

Idempotency

Artifact versioning

Scope checks

Agent output validation

Tool capability checks

# 45. Integration Test Priorities

PostgreSQL repositories

Outbox publishing

Queue worker recovery

Object storage

LLM adapter

Git adapter

Test/build adapter

Authentication

API authorisation

# 46. Security Test Priorities

Cross-project access

Cross-organisation access

Agent capability escalation

Prompt injection attempting tool use

Secret leakage into logs

Secret leakage into context

Replay of mutations

Unauthorised release

Approval bypass

Malicious repository content

# 47. CI/CD Pipeline

Install dependencies.

Static type check.

Lint.

Unit tests.

Contract tests.

Build applications.

Container image build.

Security/dependency scan.

Integration tests.

Publish versioned artifact.

Deploy to development.

Run smoke tests.

# 48. Environment Promotion

| Environment | Controls |
| --- | --- |
| Local | Developer controlled |
| Development | Automated deployment |
| Staging | E2E + integration |
| Pilot | Approval + controlled users |
| Production | Deferred until pilot gate passes |

# 49. Database Migration Pipeline

Migration generated/reviewed.

Migration runs against empty database.

Migration runs against representative fixture.

Application tests run.

Deployment applies migration.

Smoke tests verify schema/application compatibility.

# 50. POC Seed Configuration

Software Change workflow v1

Requirements agent v1

Architect agent v1

Planning agent v1

Development agent v1

Review agent v1

Git tool capabilities

Repository read/write policy

Planning approval policy

Release approval policy

Test/build tool

# 51. Software Change Workflow Implementation

| Stage | Implementation component |
| --- | --- |
| Intake | WorkItem + RunService |
| Discovery | KnowledgeService + TriageAgent |
| Requirements | RequirementsAgent + PRD Artifact |
| Technical Design | ArchitectAgent + Design Artifact |
| Planning | PlanningAgent + Plan Artifact |
| Planning Approval | ApprovalService + PolicyService |
| Development | DevelopmentAgent + Workspace + GitAdapter |
| Build/Test | Build/Test adapters |
| Review | ReviewAgent |
| Rework | Workflow transition to development |
| Release Readiness | Policy + evidence validation |
| Release Approval | ApprovalService |
| Release | Deployment adapter |
| Closure | Run closure + evidence + audit |

# 52. POC Development Agent Safety

Development agent is never allowed direct production deployment in the initial POC.

Workspace access is limited to the authorised repository.

Tool capabilities are explicitly enumerated.

Branch must be tied to work item/run.

PR creation is recorded.

Tests must run before release readiness.

All mutations are attributable.

# 53. Coding Standards

TypeScript strict mode.

Explicit return types on public service interfaces.

Schema validation at boundaries.

No any for domain contracts without justification.

Small application services.

Pure domain functions where practical.

Structured error types.

Tests colocated or consistently organised.

Provider SDKs isolated in adapters.

# 54. Logging Standards

Use structured fields rather than free-form-only logs.

Include correlationId, projectId, runId, taskId where available.

Never log credentials.

Redact tokens and sensitive repository content.

Log state transitions at INFO.

Transient retry details at WARN.

Unexpected failures at ERROR.

# 55. Data Retention Implementation

| Data | POC approach |
| --- | --- |
| Workflow state | Retain |
| Artifacts | Retain pilot evidence |
| Audit | Retain |
| Operational logs | Short retention |
| Raw model context | Minimise |
| Provider responses | Retain only where required for evidence |

# 56. Implementation Sequence

Repository/bootstrap

Database + migrations

Identity/project APIs

Work item APIs

Workflow definition/runtime

Artifact service

Agent runtime

Knowledge/context

Approval/policy

Tool gateway

Git/development

Build/test/review

Release

Observability

Security hardening

Pilot

# 57. Sprint-to-Technical Work Mapping

| Sprint | Technical focus |
| --- | --- |
| 1 | Bootstrap, DB, auth, project, workflow skeleton |
| 2 | Artifacts, storage, agent runtime |
| 3 | Knowledge, context, policy, approval |
| 4 | Tool gateway, Git, development workspace |
| 5 | Build/test/review/rework |
| 6 | Release/closure/events |
| 7 | Security/observability/recovery |
| 8 | Pilot, UX refinement, workflow configuration |

# 58. Definition of Technical Done

Implementation follows package dependency rules.

API contract is implemented/documented.

Database migration exists.

Unit/integration tests pass.

Security tests pass where relevant.

Observability exists for runtime paths.

Failure/retry behaviour is defined.

Audit/event behaviour is implemented.

Documentation is updated.

Feature works in the target environment.

# 59. Technical Risks

| Risk | Mitigation |
| --- | --- |
| Workflow state corruption | Transactions + idempotency |
| Agent hallucination | Structured outputs + validation + human gates |
| Prompt injection | Policy outside model + context controls |
| Provider lock-in | Adapter interfaces |
| Git side effects | Tool gateway + workspace isolation |
| Queue duplication | Idempotent task execution |
| Data leakage | Project scope + secret controls |
| POC scope creep | Reference workflow priority |
| Over-engineering | Modular monolith |

# 60. Implementation Decision Gate

Before starting Sprint 1, the engineering team should confirm:

Technology choices align with existing team capability.

Repository structure is accepted.

Database schema is accepted.

API contracts are accepted.

Reference workflow is frozen for POC purposes.

Initial providers are selected.

Development environment is available.

Test repository/work item are available.

Security requirements are understood.

# 61. First Implementation Tasks

| ID | Task | Outcome |
| --- | --- | --- |
| TECH-001 | Create repository structure | Buildable monorepo |
| TECH-002 | Configure TypeScript/tooling | Consistent compile/lint/test |
| TECH-003 | Create API application | Running REST service |
| TECH-004 | Create worker application | Running durable worker |
| TECH-005 | Create React application | Running web shell |
| TECH-006 | Create DB migrations | Baseline schema |
| TECH-007 | Implement authentication | Authenticated API |
| TECH-008 | Implement project/membership | Project context |
| TECH-009 | Implement work item | Workflow input |
| TECH-010 | Implement workflow runtime skeleton | Durable execution |
| TECH-011 | Implement first workflow | Reference flow skeleton |
| TECH-012 | Implement run UI | Visible execution |

# 62. First Vertical Slice

The first vertical slice should deliberately be small:

User logs in.

Selects project.

Creates work item.

Starts Software Change workflow.

Workflow executes a dummy discovery task.

Discovery produces an artifact.

Artifact is visible.

Run completes.

Audit/event evidence exists.

Once this works, each subsequent slice replaces one dummy component with real capability.

# 63. What Must Remain Replaceable

LLM provider

Git provider

Issue tracker

CI provider

Object storage

Queue implementation

Authentication provider

Notification provider

Workflow definition

Agent definition

# 64. What Must Remain Stable

Workflow state model

Agent execution contract

Tool capability model

Artifact/version/provenance model

Approval contract

Policy boundary

Event envelope

Project/tenant security boundary

# 65. Future Extraction Boundaries

| Current module | Possible future service |
| --- | --- |
| Workflow | Workflow service |
| Agent runtime | Agent execution service |
| Knowledge | Knowledge service |
| Tool gateway | Tool execution service |
| Artifact | Artifact service |
| Policy | Policy/governance service |
| Events | Event platform |
| Observability | Platform telemetry |

Extraction should occur only when scale, team ownership or reliability requirements justify it.

# 66. Final Technical Recommendation

This implementation specification should be treated as the bridge from architecture to code. The team should implement the contracts in the existing API/data/database specifications rather than inventing parallel abstractions during Sprint 1.

The POC should be judged on one technical property above all others: a workflow run must be durable, inspectable, secure and reproducible. Every later DevOS capability depends on that foundation.

The immediate next artefact should therefore be the repository/code structure specification and then developer-ready Sprint 1 implementation tasks, each with its own acceptance criteria and dependencies.